DELHI DEVELOPMENT AUTHORITY

HORTICULTURE DIVISION NO-7

F7(8) Hort.-VII/DDA/QC/06-07/1415				Dated :07.11.2007

To

The Executive Engineer (QC-VI)

Delhi Development Authority

Vikas Sadan, INA

Sub:	Monthly Progress Report upto October -2007

Please refer above cited subject in this connection it is stated that the list of

works costing more than 50,000/-is being sent to you for further necessary action

at your end.

Encl: As above 							Dy. Director

Horticulture Division No-7

DDA

Copy to:-

- FO to Dir. (Hort.) North, DDA for information please.

Dy. Director

HD-7/DDA

DELHI DEVELOPMENT AUTHORITY

HORTICULTURE DIVISION NO-7

PRESENT STATUS OF WORK

REGARDING MONTHLY PROGRESS REPORT OF HORTICULTURE IN R/O HORTICULTURE DIVISION NO-7, DDA UPTO OCTOBER 2007

| S. No | Ag. No. | SD No. | Name of work | Name of Agency | Estt. Cost | Tender Cost | Date of Start | Date of Completion | Phy. Prog. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | 10/5-06 | IV | D/o Yamuna River Front Pushta (SH: Preparation of Lawn) | Sh. Sanjay Sharma | 142522/- | 19956/- | 07.10.2006 | 05.01.2007 |  |
| 2. | 03/06-07 | III | D/o land for CGHS at Mandawali Fazalpur PPG ZE-13 (NHP Swati Apartment) (SH: Preparation of land for lawn ) | Sh. Sanjay Sharma | 102899/- | 56043/- | 23.12.2006 | 05.02.2007 |  |
| 3. | 01/07-08 | I | D/o land Hect. Land of Perpherial 45mtr. R/W road at IFC Gazipur (SH: Digging of holes S/S of cowdung manure neem oil cake, P/F of MS circular tree guard supply of plants, water through water tanker) | M/s Vashista & Co. | 581944/- | 782805/- | 17.06.2007 | 16.01.2008 |  |
| 4. | 02/07-08 | IV | M/o Yamuna Pushta YRF, West side, old Railay Bridge to Pantoon Pool (SH: S/S/S of good earth, cowdung manure, supply of brush cutter, neem oil cake, RH pipe etc.) | M/s J.J. Builders | 154567/- | 97914/- | 05.07.2007 | 09.08.2007 |  |
| 5. | 03/07-08 | II | M/o Green area at Sanjay Lake Phase-II (SH: Digging of holes S/S of CDM S/o Sanjeevani, Green magic plant etc. ) | M/s Nanak Chand | 545523/- | 288085/- | 06.10.2007 | 04.12.2007 |  |
| 6. | 4/06-08 | II | M/o Green area at Trilokpuri (Kotla Seed Bed) (SH: Digging of holes S/S good earth cowdung manure S/o Neem oil cake Sanjeevani green magic renovation of lawn plant etc. ) | M/s Nank Chand | 312498/- | 160648/- | 06.10.2007 | 19.11.2007 |  |
| 7. | 5/07-08 | II | M/o MP Green area at Khichripur (SH: Digging of holes S/S good earth cowdung manure S/o Neem oil cake green magic sanjeevani renovation of lawn plants etc. ) | M/s Vashista & Co. | 580880/- | 311266/- | 07.10.2007 | 05.12.2007 |  |
| 8. | 6/07-08 | I | M/o Samriti Van at Kondli (SH: Digging of holes S/S of CDM, J sand S/o Neem oil cake plants (trees) and water through water tanker) | M/s Nanak Chand | 712592/- | 449370/- | 07.10.2007 | 04.01.2008 |  |

DD/HD-7/DDA