WORKS COSTING MORE RS. 2,00 LACS OR ABOVE

| S.no. | Name of work | Agency | Agmt. No. | DOS DOC | ESTT . COST TENDER COST | DEVITION |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Proposed | undertaken | remarks |
| 1 | C/O 80 MIG & 64 LIG EWS/ JANTA houses of land between kalian vihar & CC Colony | M/s R.K & CO. | 8/EE/ED 7/ DDA/ 03-04 | 23/5/03 27/1/05 | 13.70 10.88 |  |  |  |
| 2 | C/o Master plan road at Narela sub city (SH pdg. St. ltg. On 60 m R./W Road from GTK to Rd. Chemical Traders) | M/s Goel Electric works | 60/ EE/ ED7/ 06-07 | 7/8/06 6/11/06 | 20.48 21.24 |  |  |  |
| 3 | C/O 64 MIG Houses remaining part of 180 MIG & 120 LIG Units in Pkt. 4 , Sec A-9 Narela (SH : IEI) | M/S Popular Electric Works | 24 EE / ED 7 DDA / 2002-03 | 2/9/02 1/3/05 | 9.54 8.22 |  |  |  |
| 4 | C/o 48 MIG + 48 LIG Houses in Pkt. 1, Sec A 9 Narela (IEI) | - do - | 25/EE/ED.7/ DDA / 2000-01 | 24/11/2K 23/05/02 | 9.20 7.89 |  |  |  |
| 5 | D/O land at Narela town SH: (prdg. St. ltg. On 40 m (20+20) mtr. Road from Sec A-6 to crossing of 80 m road at Narela | M/s Goel Electric Works | 56/EE/ ED 7 / DDA / 2000-01 | 29/7/06 28/9/06 | 8.90 8.95 |  |  |  |
| 6 | C/O 660 EWS / Janta houses in pkt 4 Sector , A-5 (SH : I.E.I. of 312 Janta houses in Gr. I) | M/s Shiv Electric | 25/EE/ED 7 / DDA 99-2K | 24/11/2K 25/5/02 | 9.20 7.89 |  |  |  |
| 7 | C/O 170 MIG inc houses in pkt. Sec, B-4 at Narela (SH :) | M/s Goel Electricals | 06/ EE/ ED 7 / DDA / 07-08 | 26/4/07 25/1008 | 18.61 32.02 |  |  |  |
| 8 | D/O Golf course at Bhalaswa (SH : pdg. & Fixing of path ltg. at Bhlaswa) | M/s ANZ traders & Engineers. | JO / EE/ D-7 / DDA / 07-08 | 2/6/07 1/7/07 | 8.56 7.81 |  |  |  |

50