DELHI DEVELOPMENT AUTHORITY

QUALITY ASSURANCE CELL – VI

TENTATIVE PROGRAMME OF INSPECTION                                                                                                                 DOC. NO. :  QA / F / 0102

No. F 69 ( 1 ) / Misc. / Inspn. / EE ( QAC ) – VI / DDA …………..                                                                                                    Dated :  ……………

INSPECTION PROGRAMME FOR THE MONTH OF  DECEMBER, 2007

| Sr. No. | D. O. I. | Divn. / Circle | Name of Work / Agency | Estd. Cost / Tend. Amt. | %age of Progress | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | 27.12.2007 | SED – 4 /CC-10 | C/o 330 LIG Houses in Pkt. 10B i/c internal development at Jasola. Agency : M/s. Behl Builders ( P ) Ltd. | 8,39,92,705/- 11,19,43,174/- | 9% in Nov.07 | DOS = 08.05.07 DOC = 07.05.09 Earlier Insp. = Nil |

Copy :-

- C.E., QAC,DDA for kind information.

- Director System, DDA for website.

- E.E.(QAC)-VI,DDA for kind information.

- A.E.(QAC)-VI,DDA for kind information.

- A.E. ( H.Q. ),QAC ,DDA for kind information.

( R.K.GUPTA)

Ex.Engineer

QAC-VI,DDA