##### LIST OF ACTIVITIES

1.	DETAILS OF PENDING FINAL BILLS NON-REFUND OF SECURITY DEPOSITS

| Sl.No. | Division | No. of pending final bills on previous month | Bills required for finalization during the month | No. of Bills finalized during the month | Balance bills yet to be finalized (3+4 –5) |
| --- | --- | --- | --- | --- | --- |
| 1. | 2. | 3. | 4. | 5. | 6. |
| 1. | SED-3 | 2 | - | - | 2 |
| 2. | SED-5 | 2 | - | - | 2 |
| 3. | SED-7 | 1 | - | - | 1 |
| 4. | SED-8 | 2 | 1 | - | 3 |
| 5. | SWD-5 | 7 | - | - | 7 |
| 6. | SED-11 | 3 | -- | -- | 3 |
| 7. | SED-9 | -- | -- | -- | -- |
| 8. | CWGD-1 | -- | -- | -- | -- |

# LIST OF ACTIVITIES

1. DETAILS OF PENDING FINAL BILLS NON-REFUND OF SECURITY DEPOSIT.

| Sl.No. | Circle/ Division | Name of work | Name of Agency | ## Estimated cost Tendered cost | Actual date of final bill | Due date of final bill | Reason for delay | Target date for finalization | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | SED-3 | D/o land for Aastha kunj in Distt.Green at kalkaji SH: C/o path parking area & supply of good earth |  |  |  |  | RIS/EIS pending in CC-15 | ` |  |
| 2. | SED-3 | D/o land for Aastha kunj in Distt.Green at kalkaji SH: C/o Entrance plaza No.4 & 6 |  |  |  |  | RIS/Deviation pending in Divn.office |  |  |
| 3 | SED-3 | D/o land for Aastha kunj in Distt.Green at kalkaji SH: S/o water body & C/o Plantors. |  |  |  |  | RIS pending in CC-15 |  |  |
| 4. | SED-3 | D/o land for Aastha kunj in Distt.Green at kalkaji Sh:c/O Entrance plaza No.3 alongwith outer ring road |  |  |  |  | EIS/RIS/ pending in CC-15 Deviation/EOT pending in Divn.office. |  |  |
| 5. | SED-3 | D/o land for Aastha kunj in Distt.Green at kalkaji SH: C/o Lotus plaza near Entrance Plaza No.2 |  |  |  |  | RIS/Deviation pending |  |  |
| 6. | SED-3 | D/o land for Aastha kunj in Distt.Green at kalkaji C/o parking behind ISKON TEMPLE |  |  |  |  | EIS/RIS/deviation/EOT pending in Divn.office. |  |  |

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7. | SED-3 | D/o land for Aastha Kunj in Distt Green at Kalkaji SH: Connecting path from Entranace plaza No.2 to water body No.1 |  |  |  |  |  |  |  |
| 8. | SED-3 | D/o land for Aastha Kunj in Distt Green at Kalkajo C/o planter seat and meditation plateform and D/o surrounding in Shambu Dayal park. | M/s Sharma Associates | Rs.5,18,769/- Rs.5,15,246/- |  | 27.1.07 | EIS sanction E.O.T. pending circle level |  |  |
| 9. | SED-3 | Upkeeping of G.I.Pipe net work at Aastha Kunj | Sh.Ashok Kumar | Rs.4,67,717.00 Rs.4,36,070/- |  | 24.11.07 | Bill yet to finalized EOT pending at division level |  |  |
| 10. | SED-3 | C/o Shrub beats in green Strips along Captain Garu Marg | M/s Sharma Associates | Rs.6,76,100/- |  |  | Bills yet to be finalized EOT pending of division level EIS pending od Divn.level SIC pending in Circle level |  |  |
| 11. | SED-3 | SFRC coping and state on boundary wall | M/s Mudtech Enterprises | Rs.4,25,474/- Rs.3,23.940/- |  |  | Final bill under preparation EIS sanction EOT sanctioned by Competent Authority 6/07 |  |  |
| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. |
| 12. | SED-3 | D/o land for Aastha Kunj in Distt green at kalkaji SH: C/o Stone masonary boundary wall with railing | M/s Walia constn.co. |  |  | 298.1.06 | Bill yet to be finalized 1.Deviation statement yet to be sanctioned. 2. QC paras pending 3. RIS sanctioned 4. EOT sanctioned |  |  |
| 13. | SED-5 | C/o convenient shopping centre at Sidhartha Exnt. Pkt.B, and Sarai Juliana | M/s Rishi Prabhat |  |  | 15.7.07 |  |  |  |
| 14 | SED-5 | C/o Transit Camp at Kalkaji Extn. SH: 500 Units,Pkt.1 Gr.II 69/EE/CD-II/DDA/86-87 | M/s S.R. Constructin |  |  |  | Record is in Vig.office and will be finalized after receipt of record from vigilance. |  |  |
| 15 | SED-7 | D/o land for community centre A-14 Kalkaji Exten. SH: C/o internal road (Phase.1)and boundary wall | M/s Kirpal Singh Ahluwalia | Rs.6418876.00 | 15.4.2003 | 14.10.03 18.12. 06 |  | 31.7.07 |  |
| 16. | SED-8 | C/o approach road from Dwarka Dwar to NH(Old Delhi Gurgaon road)through cantonment a) SH: Design and construction of grade separator 14/EE/SED-8/2002-2003 | M/S Larsen & Toubro Ltd. | Lump-sum Rs.537600000/- | 7.8.02 | 6.2.05 27.12.06 |  | 30.6.07 | Revised extra item is to be sanction by the competent authority |

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | SED-8 | C/o approach road from Dwarka Dwar to NH(Old Delhi Gurgaon road)through cantonment b) C/o 45 M right of way surface level road 22/EE/SED-8/2002-2003 | M/S Larsen & Toubro Ltd. | Lump-sum Rs.337000000/- | 8.2.03 | 7.2.05 27.2.06 |  | 30.6.07 | Extra item &RIS is to be sanction by the competent authority |
| 17 | SED-8 | C/o Proposed link road 60m R/W towards Dwarka, Southem Boundary of Airport to Sector 22 45/EE/SED-9/2002-2004 | M/s Vatech Engineer Ltd. | 18293443/- 187088271/- | 15.12.03 | 14.9.04 28.11.05 |  | 30.6.07 | Extra item ,RIS &deviation statement is to be sanction by the competent authority |
| 18 | SWD-5 | C/o 96 Cat.III,64 Cat.II flat & 96 S/G i/c int. Development of land at Gr.VI Vasant Kunj 45/EE/EE/HD.I/84-85/DDA | M/s Nanu Ram Goel | Rs.1,88,86,067/- | 3.4.89 | - | Original staff required | 31.7.2007 |  |
| 19 | SWD-5 | C/o 60 SFS Houses at Sector’ ‘B’-I Pkt.5&6 ,Gr.II at Vasant Kunj. 26/EE/SSWD-5/DDA/89-90 | M/s Navbharat Constn.Co. | Rs.74,52,693/- Rs.1,08,69,753/- | 29.5.91 | - | -do- | 31.7.2007 |  |

2. Present status of work

| SL.No. | Name of work/agency | Stipulated Dt.of start Dt.of Compl. | ### Estt.Cost Tend.cost | Progress of previous Month |  | Progress during this month |  |  | upto date progress. |  |  | Remarks |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Phy. | Fin. | Phy. |  | Fin. | Phy. |  | Fin. |  |  |
| 1. | 2. | 3. | 4. | 5. | 6. | 7. |  | 8. | 9. |  | 10. | 11. |  |
| 1 | # SED-3 # D/o Land for Aastha kunj in Distt.Green at Kalkaji SH.Amphitheater and foundation plaza food court, congregation & bus parking # Agency:Suri Brothers | 10.6.06 9.3.07 | 1,65,52,491/- 2,20,64,290/- | 40% | 80.00 lacs | 10% |  | NIL | 50% |  | 80.00 lacs. |  |  |
| 2 | D/o Land for Aastha Kunj in Distt. Green at Kalkaji SH: C/o tank for treatment of raw sewer # Agency: Sh.Kundan Lal | 16.7.06 29.8.06 | Rs.29,54,111/- Rs.32,37,720/- | 70% | 13.75 lacs | 5% | 7.91 |  | 75% | 21.66 Lacs |  |  |  |
| 3 | D/o land for Aastha kunj in Distt Green at Kalkaji SH:C/o wall along captain Gaur Marg and restoration of path in Shamboo Dayal Marg Agency: Tara Chand Sumit Chand | 20.8.06 3.10.06 | Rs.503293/- Rs.394045/- | 10% | - | 10% | NIL |  | 20% | Nil |  |  |  |

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4. | D/o Land for Aastha Kunj in Distt. Green at Kalkaji SH;C/o D/O area around Shiv Temple and stage of parking No.3 Agency: M/s Tara Chand Sumit Chand | 20.8.06 3.10.06 | Rs.540538/- Rs. 395097/- | 70 % | Nil | 10% | Nil | 80% | Nil |  |
| 5. | D/o Land for Aastha Kunj in Distt. Green at Kalkaji SH: Supply and spread of earth behind Lotus Temple Agency: M/s Tara Chand Sumit Chand | 20.8.06 3.10.06 | Rs.474384/- Rs.379200/- | 80% | - | Nil | Nil | 80% | Nil |  |
| 6 | D/o Land for Aastha Kunj in Distt. Green at Kalkaji SH: C/o car parking near plaza No.6 Agency: P.J.Bhatia | 27.4.07 26.6.07 | Rs.610008/- Rs.476630/- | - | - | 100% | 6.44 lacs | 100% | 6.44 | Work completed |
| 7 | D/o Land for Aastha Kunj in Distt. Green at Kalkaji SH:C/o Stone Masonary Boundary wall with railing near MCD water Tank Agency: M/s M.K.Constn.Co. | 6.5.07 5.6.07 | Rs.199652/- Rs.267608/- | - | NIL | 85% | Nil | 85% | Nil |  |
|  | ##### SED-5 |  |  |  |  |  |  |  |  |  |
| 8 | Upgradation & maintenance of service in Distt.Centre at Nehru Place SH: Seavanging and day to day cleaning of Nehru place at Distt. Centre Agency: M/s Veenus Ass. Agmt.No.1/EE/SED-5/DDA/ 06-07. | 18.6.06 17.6.07 | ## Rs.12,92,986 Rs.8,34,371 | - | - | - | - | 100% | - | Work completed |

| 9 | M/o Division office at Jasola SH: Clearning,seeping and scavenging office of SED-5 M/s Shiva Enterpriese. | 23.606 22.6.06 | Rs. 81,16,344/- Rs.1,08,87,920/ | - | - | - | - | 100% |  | . |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10. | ### Rejuvenation and upgradation of Disstt.Centre,Nehru Place. SH:Upgradation of internal roads around multi level car parking building and Nehru Place green area. ### Agency: M/s Unique Construction Agmt. No.31/EE/SED-5/DDA/06-07 | 26.11.06 25.3.07 | ## Rs.30,70,648/- Rs.27,89,562/- | - | - | - | - | 80% | - |  |
| 11. | Protection/Acquisition of DDA land in SEZ SH: C/o(Fly ash cement bricks) boundary wall at various sites yet to be identified in North of M.B. Road in SEZ ### Agency:M/s Prashant Constn | 13.4.07 12.7.07 |  |  |  |  |  | 90% |  |  |

| 1 | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12 | Protection/Acquisition of DDA land in SEZ SH: C/o Fly Ash cement bricks boundary wall at Khasra No.84 Sarai Kale khan behind traffic training centre & other sites Agency: M/s Lawania Constn. | 3.5.07 2.8.07 |  |  |  |  |  | 90% |  |  |
| 13 | Rejuvenation & upgradation of Dist.Centre,Nehru place. SH: Beautification of planter in parking area in Distt.Centre Nehru place. M/s Rohit Builders. | 10.5.07 9.5.07 |  |  |  |  |  | 30% |  |  |
| 14. | M/o various green area under SEZ SH: Repairing and raising of boundary wall and chain link fencing at satpula complex, Chirag Delhi. ##### Agency:M/s Prashant Constn | 3.6.07 2.9.07 |  |  |  |  |  | In progress |  |  |
| 15. | M/o various green area under SEZ SH:C/o strong water drain at Satpula complex, Chirag, Delhi. M/s Rohit Builders. | 3.6.07 2.9.07 | Rs.16,45,842/- Rs.15,01,985 |  |  |  |  | In progfress. |  |  |
| 16 | ##### SED-7 D/o land for community Centre at Kalkaji(Alaknanda) SH: C/o road, P/L sewer line &water supply line. Agency:M/s Reliable Builders. | 17.2.07 16.8.07 | ## Rs. 23,44,282/- Rs. 27,18,238/-/- |  |  |  |  | 2% | NIL |  |
| 17 | # Acquisition of DDA land SH:C/o boundary wall with Random rubble masonary at Khasra No.357 & 358/2 and from MG road DJB sewerage treatment plan at Ladha Sarai. Agmt. No.3/EE/SED-7/2007-08 ##### Agency: Sh.Mange Ram | 8.6.07 7.9.07 | Rs.12,84,816.00 Rs.11,89,333.00 | NIL | NIL | NIL | NIL | NIL | NIL |  |
| 18 | # Dev. of land for Community Cenre at Pkt.A-14 Kalkaji Extn………. SH: P/L of left out services 46/EE/SED-7/2005-06 # Agency: Jagdish Chander Suneja | 15.2.05 14.5.05 | Rs. 25,20,274/- Rs.27,31,232/- |  |  |  |  | 92% | 24.81 |  |

| 19. | # SED-8 D/o Milenium park along Ring Road between ISBT Sarai Kale Khan and Bhiron Road. a)C/o Additional parking for cars and Buses ##### Agency :M/s Angori and Buses | 2.3.06 01.09.06 | ## 83,37,660.00 67,23,960.00 | 40% | 13.14 | Work transferred from SED-12 |
| --- | --- | --- | --- | --- | --- | --- |
| 20. | C/o link road between from Mathura Road to Nizamuding Rly station along bandh bara Pulla Nallah SH: Repair of road damaged by bursting of DJB water line at link road ##### Agency: M/s S.K.Mittal Agmt. No.8/EE/EE/SED-8/2006-07 | 8.4.2007 7.6.2007 | ## 3,51,693.00 5,77,566.00 | 2% |  |  |
| 21. | Maintenance of various colonies under SEZ. SH: Supply of potable water through water tankers in under ground tank at Mandankini NRI complex. ##### Agency: M/s Deshraj Bairwa | 21.5.07 20.7.07 | 1,57,800.00 2,16,000.00 | 50% |  |  |

| 22. | ##### SWD-5 M/o various green area under SEZ SH:Upgradation of boundary wall at Distt.Centre park saket. M/s S.A. Constn.Co. | 16.6.05 30.7.05 | Rs.2,76,562/- Rs.3,09,867/- | - | - | - | - | 90% | - |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 23 | ##### D/o Green area near Vijay Mandal Begampur SH: Raising & Repairing of stone masonary boundary wall and C/o parking M/s J.K.Constn. Co. | 3.9.2005 2.2.06 | Rs.28,33,162/- Rs.23,33,383/- |  |  |  |  | 85% |  |  |
| 24 | ##### D/o Green area near Vijay Mandal Begampur SH: Cleaning & D/o Existing Tubewells. ##### M/s India Tube wells | 3.9.2005 2.11.2005 | Rs.4,09,644/- Rs.2,36,764/- |  |  |  |  | 18% |  |  |
| 25 | ##### D/o Green area near Vijay Mandal Begampur SH: P/L unfiltered water supply line M/s Vibhanshu Constn.Co. | 4.2.06 4.5.06 | Rs.8,25,857/- Rs.9,49,658/- |  |  |  |  | 5% |  |  |
| 26 | M/o various green area under SEZ ##### SH: C/o Bamboo shelter made out of Engineered material used as rain shelter at J.P.City forest. ##### M/s Sumit Kumar Saroha | 28.12.06 26.1.07 | Rs.2,23,201/- Rs.2,61,268/- |  |  |  |  | 85% |  |  |

| 27. | ##### SWD-5 M/o various green area under SEZ SH:Raising of stone masonary wall from CNG station along Pushpa Bhawan at JP forest.. M/s Varshney Constn.Co. | 7.1.07 20.2.07 | Rs.3,82,160/- Rs.3,50,615/- |  |  |  |  | 15% |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 28. | ##### M/o various green area under SEZ SH: Guard Room & P/F children play Equipment & M.S. Gate at Dhobi Ghat at J.P.City forest. M/s Kartikey Constn.Co. | 21.1.07 6.3.07 | Rs.2,96,697/- Rs.3,92,799/- |  |  |  |  | 60% |  |  |
| 29 | # M/o various green area under SEZ # SH: Repairing & raising of boundary wall at J.P.City forest ##### Agency: M/s Unique Constn | 23.2.07 23.4.07 | ## Rs. 7,52,751 Rs. 7,35,664 |  |  |  |  | 65% |  |  |
| 30. | # Rejuventation & upgradation of Distt.Centre NehruPlace SH: C/o walk way in plot No.A-7, Nehru place ##### M/s Manish Kumar Jain | 2.3.07 15.4.07 | ## Rs.2,04,104/- Rs.1,88,481/- |  |  |  |  | 80% |  |  |
| 31. | ##### M/o various green area under SEZ # SH: C/o Kachacha path and Repair of old store an the park of kalkaji Dhobi Ghat ##### M/s I.K.Pal Singh | 17.5.07 1.7.07 | ## Rs.3,98,416/- Rs.4,20,909/- |  |  |  |  | 10% |  |  |
| 32 | ### D/o Tuglakabad recreational complex SH: C/o Tank biological treatment of raw sewerage in Zone.III of Zone.II # Agency: M/s Sharma Associates | 28.12.06 27.6.07 | ## Rs.24,36,891/- Rs.23,54,709/- |  |  |  |  | 30% |  |  |
| 33 | ### C/o Tuglakabad recreational complex SH: C/o parking area in Zone .II # Agency: M/s Sharma Associates | 16.9.2006 15.12.06 | ## Rs.6,39,275 Rs.6,98,605/- |  |  |  |  | 25% |  |  |
|  | ### SED-11 |  |  |  |  |  |  |  |  |  |
| 34 | ### Sweeping and cleaning of area disiltive of S.W.Drain Cleaning of sewer line etc. at Bhikaiji Cama Place Agency: Shri Sunil Saini |  | ## Rs.5,42,037/- Rs.2,23,167/- |  |  |  |  | In progress |  |  |
| 35. | ### Sweeping and cleaning of common areas and common toilets etc. at Bhikaiji Cama Bhawan at Bhikaiji Cama Place Agency: M/s.Aleen Enterprises |  | ## Rs.2,84,934/- Rs.4,46,956/- |  |  |  |  | In progress |  |  |
| 36. | ### Supply of water tanker at Tughlakabad Institutional Area Agency: M/s.R.K. Builders |  | ## Rs.1,55,984/- Rs.2,70,000/- |  |  |  |  | In progress |  |  |
| 37. | ### M/o Library-cum-Community Hall at Sant Nagar Agency: M/s.Sharma Buiders |  | ## Rs.51,620/- Rs.76,300/- |  |  |  |  |  |  |  |
| 38. | ### C/o Cable duct for telephone at District Centre Saket Agency: M/s.Sharma Builders |  | ## Rs.66,02,345/- Rs.42,98,868/- |  |  |  |  |  |  | Work stopped due to non availability of site. |
| 39. | ### C/o Kiosks at DDA Shed Okhla Phase-I & Phase-II Agency: M/s. Bansal Constn. Co. |  | ## Rs.17,18,177/- Rs.24,09,801/- |  |  |  |  |  |  | Work stopped due to land disputes between Owner & DDA |
|  | ### CWGD - 1 |  |  |  |  |  |  |  |  |  |
| 40. | ### Construction of Commonwealth Games Village – 2010 SH: Design Consultancy for development of Commonwealth Games Village |  |  |  |  |  |  |  |  |  |

|  | ### CWGD - 2 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 41 | ### C/o Indoor Badminton Hall at Saket Sports Complex Agency: M/s.Sehrawat Constn. | 08.02.03 07.07.04 | ## Rs.89,26,486/- | 91% | 60.19 | 2% |  | 93% |  |  |
| 42 | ### D/o Lala Latpat Rai Memorial Park at Lajpat Nagar SH”C/o Food Plaza, Skating Rink Water cascade and D/o Senior Citizen Area M/s.Jamshed Ali Co. | 23.01.06 22.05.06 | ## Rs.32,02,801/- Rs.29,54,473/- | 94% | 17.71 | 6% | 7.50 | 90% | 25.21 |  |
| 43. | ### D/o Siri Fort Sports Complex SH: P/L 100mm dia ductile iron pipe line from water treatment plant near petrol pump at Joseph Tito Marg to SFSC for getting of effluent for irrigation purpose and C/o 2 Nos. RCC UG tanks Agency: M/s.Chaudhry Builders | 15.08.06 14.02.07 | ## Rs.39,12,439/- Rs.51,14,410/- | 99% | 41.16 | -- | 10.87 | 99% | 52.03 |  |
| 44. | ### D/o Saket Sports Complex SH: Replacement of roofing and false ceiling in Table Tennis Hall Canteen, Billiards Room, Squash Courts and Reception Room Agency: M/s.Sri Ram Builders | 26.11.06 25.05.07 | ## Rs.19,08,345/- Rs.26,15,385/- | 90% | -- | 10% | -- | 30% | -- |  |
| 45. | ### D/o Siri Fort Sports Complex SH:C/o Pump house and filtration system (Fro raw water from nallah) Agency: M/s. Sharma Associates | 18.02.07 17.06.07 | ## Rs.14,10,424/- Rs.14,78,242/- | -- | -- | -- | -- | -- | -- |  |

| 46. | ### C/o Indoor Badminton Hall at Saket Sports Complex SH:Providing and laying wooding flooring in Arena Hall Agency: M/s.Harrison Industries | 24.05.07 23.00.07 | ## Rs.27,06,776/- Rs.24,93,367/- | -- | -- | -- | -- | -- | -- |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 47. | ### Quality Assurance in DDA (IS/ISO Certification) SH: Providing and installation of material testing equipment for quality control lab. DDA at AGVC Agency: M/s. Hydraulic and Engineering Instruments | 14.06.07 13.08.07 | ## Rs.10,70,330/- Rs.8,22,950/- | -- | -- | -- | -- | -- | -- |  |

3.    PROJECTS HELD UP DUE TO COURT CASES IN RESPECT SOUTH EAST ZONE

N  I  L

4.	RAIN WATER HARVESTING

| Sl.No. | Division | Location |
| --- | --- | --- |
| A. | Already provided |  |
|  | SED-3 | 6 Nos. |
|  | SED-7 | 3 Nos. at Dwarka |
|  | SWD-5 | 6 Nos. - District Park, Saket near Press Enclave - Park No.1 at Sarvapriya Vihar - 4 Nos. in Vijay Mandal Enclave – Begumpur |
|  | SED-11 | 3 Nos. - Re-charge structure in 804 houses in Sector-13, Pkt.B, Dwarka Phase-II - Bhikaiji Cama Place - Re-charge structure in Sector-14, Pkt.B, Dwarka Phase-II |
|  | CWGD-2 | 3 Nos. - Sports Complex at Saket - Lala Lajpat Rai Memorial Park - Golf Course at Lado Sarai |
| B. | Proposed |  |
|  | SED-3 | 2 Nos. |
|  | SWD-5 | 1 No - Jahanpanah City Forest |
|  | CWGD – 1 | Commonwealth Games Village |

5.  WATER BODIES

| Sl.No. | Division | Location Identified | Present status | Under encroachment |
| --- | --- | --- | --- | --- |
| 1. | SED-3 | 5 locations identified | Already developed | -- |
| 2. | SED-5 | Satpula Lake | Estimate under process | -- |
| 3. | SED-7 | Khasra No.335/2 at Lado Sarai/ Ladha Sarai | Estimate under process | -- |
| 4. | SWD-5 | 3 Nos. in Tughlakabad Recreational Complex |  |  |
| 5. | SED-11 | 1 No. in Madangir | To be placed before EAC | -- |
| 6. | CWGD-2 | 1 No. in Qutab Golf Course | Already developed. | -- |

6. 	DETAILS OF DEPOSIT WORKS

| Sl.No. | Division | Deposit Work In Hand | Under approval | Status |
| --- | --- | --- | --- | --- |
| 1. | SED-5 | -- | 1 No. (Chaupal Kilokri) | M.P. Land Fund |
| 2. | CWGD-1 | Construction of Commonwealth Games Village – 2010 | Design consultancy for development of Common wealth Games Village | In anticipation of A/A & E/S (PE submitted) |

- DETAILS OF DEVIATION IN WORKS.

| SL. No. | Division | Name of work | Tender amount | Remarks |
| --- | --- | --- | --- | --- |
|  |  | A. Undertaken |  |  |
| 1. | SED-8 | C/o proposed link road 60Mtr. R/W towards Dwarka, Southern Boundary of Airport Authority to Sector-22 Agency:M/s Valecha Engg.ltd. Agmt.No.45/EE.SED-9/2003-04 Stipulated D.O.S. 15.12.2003 Stipulated D.O.C. 14.9.2004 Actual D.O.C. 28.11.05 | 187088271/- | Deviation statement amounting to Rs.3,13,00,000.00 has been sent to CE(SEZ) office for sanction. |
| 2. | SED-8 | C/o approach road from Dwarka Dwar to NH-8(old Delhi Gurgaon road) through cantonment area. SH” C/o 45m right of way surface level road Agency: M/s Larsen & Toubro Ltd. Agmt. No.22/EE/SED-8/2002-03 St. D.O.S :8.2.03 St.D.O.C. :7.2.05 A.D.O.C. 27.2.06 | 337000000.00 | Deviation statement has already been sanctioned by CE(SEZ) |
| 3. | CWGD-2 | M/o various colonies under SEZ SH:Supply of drinking water through tanker in office of CE(SEZ), QC (Lab) at AGVC Agency: M/.R.K. Builders Agmt. No.21/EE/SED-9/DDA/2006-07 |  | 30.00% by EE/SED-9 19.61% by SE/CC-16 |

| 4. | CWGD-2 | M/o various colonies under SEZ SH: Supply of drinking water through tanker in Staff Flats at AGVC Agency: M/s.Desh Raj Bairwa Agmt.No.22/EE-SED-9/DDA/2005-06 |  | 30.00% by EE/SED-9 19.55% by SE/CC-16 |
| --- | --- | --- | --- | --- |
| 5. | CWGD-2 | M/o various colonies under SEZ SH: Cleaning of Toilets, Pantries, Sweeping and moping of office complex of CE(SEZ), QC (Lab) and Divn. Office SED-9 at AGVC Agency: M/s.Globe Constn. Co. Agmt.No.60/EE/SED-9/DDA/2005-06 |  | 19.78% by EE/SED-9 22.85% by SE/CC-16 |
| 6. | CWGD-2 | D/o Children Park at Lado Sarai SH: Sweeping of Parking, path and other green area Agency: Sh.Mange Ram Agmt.No.49/EE/SED-9/DDA/2005-06 |  | 17.53% by EE/SED-9 |
| 7. | CWGD-2 | M/o Various colonies under SEZ SH: Repair & M/o staff flats at AGVC Agency: M/s.H.P. Gaur Agmt.No.62/EE/SED-9/DDA/2005-06 |  | 9.93% by EE/SED-9 |
|  |  | B. Proposed (In principal approval) |  |  |
| 1. | SED-3 | 1 No. |  |  |
| 2. | CWGD-2 | ### D/o Siri Fort Sports Complex SH: P/L 100mm dia ductile iron pipe line from water treatment plant near petrol pump at Joseph Tito Marg to SFSC for getting of effluent for irrigation purpose and C/o 2 Nos. RCC UG tanks each of 1.00 lac gallon capacity Agency: M/s.Chaudhry Builders Agmt.No.13/EE/SED-9/DDA/2006-07 |  |  |

8. RESTRICTED CALL OF TENDER

| S. No. | Name of work | Agency | Agreement No. | ### Estt.Cost Tendered Amount (Rs) | ### Date of Start Date of Completion | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | SED-3 |  |  |  |  |  |
| 1. | D/o land for Aasta kunj in Distt.green at Kalkaji SH: Providing biological treatment of raw sewer for small Tank of size 21Mx7Mx 1.5M in Shambhoo Dayal Park. |  |  |  |  |  |
|  | CWGD-2 |  |  |  |  |  |
| 2. | M/o completed scheme finishing and furnishing i/c T.C. etc. complete at Viaks Sadan. SH: Cleaning of toilets, pantries, spittons and dustbin in A&C Block i/c shafts ESS Bld. And press building. | M/s. Prime Services | 69/EE/SED-XI/2006-07 | 4,86,512/- 8,70,200/- | 29.03.07 28.09.07 |  |
| 3. | -do- SH: Maintenance and upkeep of housing wing in ‘D’ Block all floors FF (GF) ‘B” Block (GF & FF) 4th and 7th Floor shafts and all toilets of other floors (2nd, 3rd, 5th and 6th also). | M/s. Anil Enterprises | 68/EE/SED-XI/2006-07 | 5,97,954/- 9,76,560/- | 26.03.07 25.09.07 |  |
| 4. | -do- SH: Repairing and renovating of Godrej furniture and compactors provided in ‘D’ Block Housing Wing. | M/s. Rajdhani Furnishers (Regd) | 70/EE/SED-XI/2006-07 | 5,75,888/- 5,64,710/- | 06.04.07 05.07.07 |  |
| 5. | M/o various colonies under SEZ DDA (D/o. Distt. Centre at Bhikaji Cama Place) SH: Sweeping and cleaning of common area of toilets of Bhikaji Cama Bhawan at Bhikaji Cama Place. | M/s. Aleena Enterprises | 52/EE/SED-XI/2006-07 | 2,87,934/- 4,46,956/- | 29.01.07 28.07.07 |  |

| 6. | M/o completed scheme finishing and furnishing i/c T.C. etc. complete at Vikas Sadan. SH: Repair of revolving chairs of conference hall at GF, FF & V.C. secretariat | M/s. India Trading Co. | 4/EE/SED-XI/2007-08 | 3,84,850/- 3,82,470/- | 09.04.07 23.05.07 |  |
| --- | --- | --- | --- | --- | --- | --- |
| 7. | M/o. completed scheme finishing and furnishing i/c T.C. etc. complete at Vikas Sadan SH: Disinfection and Rodent Control measures. | M/s. Pest Control Services of India | 8/EE/SED-XI/2007-08 | 90,247/- 99,445/- | 28.04.07 27.10.07 |  |
| 8. | Special repair and renovation of Vikas Sadan SH: P/F False ceiling system at ‘B’ Block Ist Floor. | M/s. Ashok Builder | 10/EE/SED-XI/2007-08 | 6,33,905/- 6,25,605/- | 07.06.07 06.07.07 |  |
| 9. | M/o. completed scheme finishing and furnishing i/c T.C. etc. complete at Vikas Sadan SH: Repair renovation of venetian blinds | M/s. Malhotra Surgical | 2/EE/SED-XI/2007-08 | 1,52,241/- 1,60,050/- | 09.04.07 08.10.07 |  |
| 10. | -do- SH: Replacement of damaged venetian blinds | M/s. Malhotra Surgical | 3/EE/SED-XI/2007-08 | 1,99,801/- 2,00,248/- | 09.04.07 08.06.07 |  |

9. 	RESICINDED WORKS

| Sl.No. | Division | Location | Remarks |
| --- | --- | --- | --- |
| 1. | SED-3 | D/o land for Aastha Kunj in District Green at Kalkaji SH: C/o Lotus plaza near Entrance Plaza No.2 |  |

10.  Arbitration & related court cases:

###### A.   ARBITRATION CASES

| Sl.No. | Name of work/Agreement | Name of agency | Date letter of appointment of arbitrator by EM/DDA | Name of Arbitrator | Name of P/Lawer | Next date of hearing. |
| --- | --- | --- | --- | --- | --- | --- |
| 1./SED-3 | C/o Houses under SFS Sect.1 Pkt.K&L ,Sarita Vihar SH: C/o Gr.I,Pkt.K&L | Agency: M/s N.D.R.Isani | - | Sh.Promod Kumar | Sh.Ashutosh Sharma |  |
| 2/SED-5 | C/o 80’wide road near Research Instt.adjoining at Sarai Juliana SH: C/o Road & Culverts Agmt. No.89/EE/CDII/DDA/80-81 | M/s S.K.Brothers | OMP/263/2006 Dt.3.7.06 | Sh.S.S.Jain | K.K.Buchar | 4.7.07 |
| 3/SED-5 | Urbanisation of village Sarai Julliana SH: Railing 88/EE/CDII/DDA/80-81 | M/s S.K.Brothers. | F.3(337)FO/CE/ SEZ/9394/Pt./2645 dt.19.9.06 | Sh.S.S.Jain | Vivek Kumar Goel | 29.6.07 |
| 4/SED-5 | C/o AGVC Siri Fort SH;C/o 169 DU’s Ph.I 4/AGD-I/80-81 1/AGD-V/80-81 | M/s Anant Raj Agencies. | F.3(12)CE(SEZ) FO/93-94/Pt. | Sh.Promod Kumar | D.S.Mehendru | Award given by the Arbitrator. |

| SED-7 | NIL |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 5/SED-8 | D/o Village Tuglakaabad SH: C/o road at Harijan basu | Sh.Subhash chand verma | - | Sh.Pramod Kumar | Sh.D.S.Mahendro | 9.7.2007 |
| 6/SED-8 | .D/o village Masjid Moth SH:C/o Community Hall | M/s Ashok Kumar& Co. |  | Sh.S.S.jain | Sh.D.S.Mahendro | 10.7.2007 |
| 7/SWD-5 | C/o 160 SFS Houses Sec.’D’ Pkt.II Gr.III, at Vasant kunj Agmt. No.03/HD-XXI/A1985-86 | M/s S.R.Constn.Co. |  | Sh.G.P.Thareja | - | 11.7.2007. |
| 8./SWD-5 | C/o 120 SFS Houses Sec.’D’ Pkt.II Gr.IV at Vasant kunj Agmt. No.04/HD-XXI/Acs1985-86 | M/s S.R.Constn.Co. |  | Sh.G.P.Thareja | - | 11.7.2007 |

| S. No. | Case No. | File No. | Title of the case | Nature of the Case | Name of panel lawyer | Next date | Amount involved | Name of Court/Judge | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. |
|  | CWGD-2 |  |  |  |  |  |  |  |  |
| 1. | Suit No. 2551/92 | F2(931)92/HC/ Legal | S.D. Malhotra & Co. V/s. DDA | Objections against the award published by the Arbitrator have been filed by DDA | Ms. ANUSUA SALWAN | 03.07.06 | Rs.12,49,095.25P Plus interest @ 10% p.a. | High Court | - |
| 2. | FAO(OS)36 | F11(78)05/HC/ Legal | DDA V/s. Harinder Anand | DDA has filed appeal against the orders passed by Ld. ADJ in Execution No. 57/03. | -do- | 19.07.06 | Rs.1,07,094.51P | -do- | Stay has been granted by Hon’ble High Court. |
| 3. | Suit 44/95 | F1(536)95/TC/ Legal | M/s. Super Water Seal V/s. DDA | Objections against the ‘RIL’ award filed by the Contractor | Not yet appointed since Sh. S.C. Juneja as resigned | N.A. | Awarded NIL | Distt. Court | The Hon’ble court had ordered to resujit back the award to arbitration and to refile the in high court. However no notice reg. Filing of the award has been received yet. |
| 4. | Ex. 274/98 & Suit 1581/98 | F21(28)98/HC/ Legal | S. Kumar V/s. DDA | Contractor has filed the execution for recovery of awarded amount | Ms. Anushu Salwan | 20.07.06 | Rs.15,02,095 + Interest @ 18% p.a. | High Court | Hon’ble court has granted stay on the execution proceeding |

| 5. | Suit 810/03 | F5(305)SED-XI/DDA/ Arbn./ 92-93 | DDA V/s. C.L. Gupta | Objections against the award published by the arbitrator have been filed by DDA | -do- | 17.08.06 | Rs.5,28,501.22P + interest @ 18% p.a. | -do- | - |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6. | /05 | F11(07)05/Arb./ TC/Legal | DDA V/s. Ashok Kr & Co. | Objection against the award published by the arbtirator have been filed in r/o claim no. 4 (II) | Sh. K.P. Sharma | 13.07.06 | Rs. 3,37,812/- In. @ 12% p.a. | Distt. Court | These objections fill in H/Court have been filed in Distt. Court as per direction of Hon’ble Court vide orders dated 23.2.04. |

| S. No. | Case No. | File No. | Title of the case | Nature of the Case | Name of panel lawyer | Next date | Amount involved | Name of Court/Judge | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. |
| 7. | Ex. 41/03 |  | Ashok Kr. Co. V/s. DDA | Contractor has filed execution petition to recover the amount of award | Sh. S.D. Sharma | Not yet intimated | RS.3,37,812 + int. @ 12% p.a. | -do- | - |
| 8. | CMP5073/03 | F21(94)03/HC/ Legal | Herinder Anand V/s. DDA | Contractor has filed writ for stay of proceedings before Asst. Collector. | Sh. Anil Sapra | 24.8.06 | Rs.1,34,130/- | High Court |  |
| 9. | CMP 428/03 | FS4(329)CPDII/ DDA SED XI/82-83 Arb. F 21(138) 1996/ HC/Legal | DDA V/s. Anant Raj Agencies | Award published by Arhitrator has been challenged by DDA in R/Court | Sh. D.S. Mohendru Sh.Ajay Verma | 21.09.06 | Rs.1,44,207.26P + int. @ 12% p.a. | -do- |  |

| 10. | WPC 607-08 | F21(38)05/HC Legal | M/s. Subhash & Co. V/s. DDA | Contractor has filed this writ petition for quashing the order of Asst. Collector to recover the amount of Rs.13,25,575/- on account of levy of compensation. | Sh. Anil Sapra | Not yet intimated | RS.13,28,575/- | -do- |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11. | SLP No. (C) 20945/05 | F14(73)05/HC/ Legal | M/s. C. Lal Gupta V/s. DDA | The contractor has filed this SLP in S/court against the judgment of Dvn. Bench of H/ Court passed on 12.4.2005. | Sh. Ashwani Kr. Srivastava | Not yet fixed | Rs.16,14,099.75P | S/Court |  |

B.	LIST OF COURT CASES.

## HIGH COURTS

| Sl.No. | Case Title party name. | File No. | Suit No. | Name of the Divn. | Name of court | Name of P/L | Date of Entrust ment of P/L | Last date of hearing | Next date of hearing | Status of the case |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | M/s.P.C. Sharma & Co. V/s DDA | F.2(1406)93/HC/ Legal | 1517/ 93. | SED-3 | High Court | Sh.M.K. Singh |  | 2.5.07 | 2.8.07 |  |
| 2 | M/s.P.C. Sharma & Co. | F.21(158)97/HC/ Legal | 520A/97 | SED-3 | High Court | Smt. Sangeeta Chandra |  | 21.5.07 | 21.8.07 |  |
| 3 | M/s Polo Singh & Co. V/S DDA | F.21(52) 03/HC/ Legal | 2005/03 | SED-3 | High Court | Sh.Pawan Mathur |  | 6.3.07 | 28.7.07 |  |
| 4 | DDA V/s K.C.Sharma | F.21(72)07/HC/Legal | 12444/07 | SED-3 | High Court | Sh.Bhupesh Narula | - | - | 5.9.07 |  |
| 5 | M/S Krishana Const.Co.V/S DDA | F.21(182)05/HC/Legal | FAO(OS) 137/05 | SED-5 | High Court | Garuav Kanth |  | 3.5.07 | Awaited |  |
| 6 | DDA V/S M/S Jeewan Builders | F21(28) 06/HC/ legal | FAO(OS)/ 135/2006 | SED-5 | High Court | Sh.Anil Sapra |  |  | Awaited |  |
| 7 | M/S R.S.Builders V/S DDA. | No.F.21(32)05/HC/Legal | CMP No29/05 | SED-5 | High Court | Sh. Bhupesh Narulla |  | 7.7.06 |  | Order reserved |
| 8. | M/s Bansal Constn.Co. | F.21(82)07/ HC/Legal | - | SED-7 | High.Court. | Sh.Ashutosh Sharma |  | 19.7.2007 |  |  |
| 9. | M/s Bansal Constn.Co. | F.21(83)07 /HC/Legal |  | SED-7 | High Court. | Sh.Ashutosh Sharma |  | 19.7.2007 |  |  |

| Sl.No. | Case Title party name. | File No. | Suit No. | Name of the Divn. | Name of court | Name of P/L | Date of Entrust ment of P/L | Last date of hearing | Next date of hearing | Status of the case |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10. | M/s Anant Raj Agencies | F.11(188)97/TC/legal | 2019A/96 | SED-7 | High.Court. | Sh.R.M. Tantia |  |  | Yet to be fixed. |  |
| 11. | Sh.Radhey Shyam V/S DDA | F.21(274)/06/HC/Legal | 2056A/96 Exp.No. 258/06 | SED-8 | High.Court. | Sh.Arvind Nayar |  |  | 16.7.07 | Claimant has filed for extra payment of Rs.1,25,429/- against the payment made by the department |
| 12. | M/s Wee Aar Constructive Builders V/S DDA | F.2(615)94/ HC/Legal | 313/2004 | SED-8 | High Court | M/s Anusuya Salwan |  |  | 21.8.07 | As per decision of Arbn. Board,the review petition for counter claim No.1&3 has been filed in H.C. |
| 13. | M/s Kamal Const.Co. V/S DDA | F.2(950)/94/ HC/legal | 775/1994 | SED-8 | High Court. | Sh.Ajay Verma |  |  | 6.7.07 | Latest position is yet to be intimated by Standing counsel. |
| 14. | Kalparvriksh V/S DDA | F.2K(71)07/ HC/Legal | WPC No. 1772/07 | SED-8 | High Court | Sh.Ajay Verma | - | - | 11.7.07 | Case pertains to lands department, DDA |
| 15. | S.B.Tripathi V/S DDA | - | CCP No. 992/2006 | SED-8 | High Court | Ms Anusuya Salwan | - | - | 17.7.07 |  |

| Sl.No. | Case Title party name. | File No. | Suit No. | Name of the Divn. | Name of court | Name of P/L | Date of Entrust ment of P/L | Last date of hearing | Next date of hearing | Status of the case |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 16. | Ronnu Bhasin V/S DDA | F.21(85)06/ HC/I.L | - | SED-8 | High Court | Sh.Ashutosh Sharma | - | - | 24.7.07 |  |
| 17. | Sh.Surya Dev. Singh V/S DDA. | F.11(39) 05/HC/ Legal | 136/2005 | SWD-5 | High Court | Sh.R.M T Tatia | - | 21.3.07 | 6.12.07 |  |
| 18 | Sh.Bhagwan V/S DDA | F.12(354)05/HC /Legal | WP(C) 7390-81 | SWD-5 | High Court | Sh.Anil Sapra |  | 27.3.07 | - | File with CLA / DDA |
| 19. | M/s K.R.Builders (P)Ltd. V/S DDA | F.21(215)06/HC/ Legal | AA 249/ 06 | SWD-5 | High Court | Pawan Mathur |  | 26.4.07 | 20.7.07 |  |
| 20. | M/s Anant Raj Agencies | F.21(40)06/ HC/Legal | AA.109/06. | SWD-5 | High Court | Sh.Ashutosh Sharma |  |  | 6.7.07 |  |

## TIS HAZARI  COURTS.

| Sl.No. | Case Title party name. | File No. | Suit No. | Name of the Divn. | Name of court | Name of P/L | Date of Entrust ment of P/L | Last date of hearing | Next date of hearing | Status of the case |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | 2. | 3. | 4. | 5. | 6 | 7 | 8 | 9 | 10 | 11 |
| 1 | M/s Kumar Constn. | F.21(140)05/HC/ Legal | WPC/ 111735/05 | SED-3 | Tis Hazari | Sh.K.D.Sharma |  | 23.4.07 | 14.1.08 |  |
| 2 | DDA V/s M/S Bindra Builders. | F.3(29)EE/SED-5 / 01-02/pt. | CS(OS)1726/05 | SED-5 | Tis Hazari | Sh.Rohit Jain |  |  | 9.7.07 |  |

| Sl.No. | Case Title party name. | File No. | Suit No. | Name of the Divn. | Name of court | Name of P/L | Date of Entrust ment of P/L | Last date of hearing | Next date of hearing | Status of the case |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | 2. | 3. | 4. | 5. | 6 | 7 | 8 | 9 | 10 | 11 |
| 3 | DDA V/s M/S Bindra Builders. | F.11(05)06/ Arb./Legal | 82/05 | SED-5 | Tis Hazari | -do- |  |  | Awaited |  |
| 4. | M/s Ahluwalia Const.Co. | F.11(26)Arbn./02/ legal | 785/02 | SED-7 | Tis Hazari | Sh.M.S.Khana |  |  | 5.7.2007 |  |
| 5. | -do- | F.11(27)Arbn./02/ legal | 784/02 | SED-7 | Tis Hazari | -do- |  |  | 5.7.2007 |  |
| 6. | Sh.G.P.S. Ahluwalia | F.3(139)2k/ HC/legal | 1317/2k 135/04 359/04 | SED-7 | Tis Hazari | Sh.K.B.Gupta |  |  | 10.7.07 |  |
| 7. | M/s Amita nand Aggrawal Associates | F.11(70)04/ Arbn./legal | 495/04 | SED-7 | Tis Hazari | Sh.K.P.Gupta |  |  | 2.8.2007 |  |
| 8. | Sh.Kirpal Singh Ahluwalia | F.9(10)TC/Legal | 54/2003 | SED-7 | -do- | Sh.S.D.Sharma |  |  | 30.7.07 |  |
| 9. | Mohd. Sagir | F.11(46)06/Arbn./ legal | M-39/ 06 | SED-7 | Tis Hazari | Sh.Sanjay |  |  | 13.7. 07 |  |
| 10. | Sh.Harivansh Chawla V/s DDA | F.9(16)2000/TC/ legal | 17/98 | SED-8 | -do- | 1.Sh.Mah- ender Singh. Bhana 2. Sh.B.S. Dhir |  |  | 19.11.07 5.2.07 | Refund of FDR Case for restraining encashment of FDR has been decided in favour of DDA |
| 11. | Sh.S.D.Gupta V/s DDA | F.11(68)04/TC/ Legal | S-453/ 04 | SED-8 | -do- | Sh.B.S.Dhir |  |  | 18.7.07 | As per decision of arbn.board the award published by the Arbitrator has been paid to the claimant. But the claimant filed an application/ objection against the award .As per court orders the award has been reviewed by the arbitrator and published the addl. Award on 29.8.06 recd. in this office on 8.9.06.the same has been sent to P/L as the matter is pending in Tis Hazari Court. |

| Sl.No. | Case Title party name. | File No. | Suit No. | Name of the Divn. | Name of court | Name of P/L | Date of Entrust ment of P/L | Last date of hearing | Next date of hearing | Status of the case |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | 2. | 3. | 4. | 5. | 6 | 7 | 8 | 9 | 10 | 11 |
| 12. | M/s K.R.Builders (P)Ltd. V/S DDA | F.1(69)06/ Arbn./Legal | IA No.S-1350 / 06 | SWD-5 | Tis Hazari | SLO/T.H. Court |  | 30.4.07 | 12.7.07 |  |

## SUPREME COURT CASES

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | M/S EM & EM Associates. | No F 14(62) 02 / SC/ Legal | SLP petition No.133/02 | SED-5 | Supreme Court | Indu Malhotra | - | - | Awaited |  |

## CASES  IN MRTP

| Sl.No | Case Title party name. | File No. | Suit No. | Name of the Divn. | Name of court | Name of P/L | Date of Entrust ment of P/L | Last date of hearing | Next date of hearing | Status of the case |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh.S.B.Tripathi V/s DDA | F.20(05)06/MRTP/ Legal | UTPE No.60/06 | SED-8 | MRTP | Sh.P.K. Aggarwal |  |  | 5.7.07 |  |
| 2. | -do- | F.20(03)06/MRTP/ Legal | RTPE No.34/06 IA.No.46/06 | SED-8 | MRTP | -do- |  |  | 6.8.07 | Case has been sent to CE(Dwarka)through CE(SEZ) as this case pertain to CE(Dwarka) |

- Details of Q.C. Lab. Test, procedures.

Pertains to Quality Control Wing of DDA

12.  Fire fighting equipments-installed:

with location:

N  I  L

13.  List of soil testing laboratory

Pertains to Chief Engineer (Design)/DDA.

14.   List of Approved structural consultant.

Pertains to Chief Engineer (Design)/DDA

15.    TECHINCAL CIRCULAR

Pertains to Chief Engineer (HQ)/DDA

16:    Q.C.CIRULAR

Pertains to Chief Engineer (QC)/DDA

17 :  LIST OF CONTRACTORS A,B,C,D,CATEGORIES.

Pertains to Secretary (CRB)/DDA

18  RIS/EIS/SIS/EOT CASES & COMPLETION CERTIFICATE;.

| Sl.No. | Division | Name of work | Status | Remarks. |
| --- | --- | --- | --- | --- |
| 1. | SED-3 | D/o land for Aastha Kunj in Distt Green at Kalkaji SH:C/o planter seat and meditation platform and D/o Land surrounding in Shambu Dayal park. Agency M/s Sharma Associates Estt.Cost Rs.5,18,769/- Tend. Cost.Rs.5,15,246/- D.O.S. 2.2.2006 D.O.C. 28.7.06 Actual | Bill yet to be finalized EIS- sanction E.OT pending at circle level |  |
| 2 | SED-3 | Upkeeping of G.I.Pipe net work at Aastha Kunj Agency Sh.Ashok Kumar Estt.Cost Rs.4,67,717/- Tend.Cost Rs.436,070/- D.O.S. 4.2.2006 D.O.C. 3.3.2006 Actual D.O.C 25.5.07 | Bill yet to finalized E.O.T Pending at division level |  |
| 3. | SED-3 | C/o Shrub beats in green Strips along Captain Gaur Marg Agency: M./s Sharma Associates Estt.Cost : Rs.6,76,110./- Tend. Cost. : D.O.S. : 10.4.05 D.O.C. : 9.6.05 Acutal D.O.C | Bill yet to be finalized E.O.T. Pending at division level EIS Pending at division level SIS Pending at circle level |  |

| Sl.No. | Division | Name of work | Status | Remarks. |
| --- | --- | --- | --- | --- |
| 4 | SED-3 | P/F SFRC coping and state on boundary wall SH: Agency: M/s Mudtech Enterprises Estt.Cost : Rs.4,25,474/- Tend.Cost : Rs.3,23,940/- D.O.S. : 25.12.2005 D.O.C. : 30.8.2006 Actual D.O.C | Final bill under preparation EIS: sanction EOT sanction by Competent Authority (6/07) |  |
| 5. | SED-3 | D/o land for Aastha Kunj in Distt green at kalkaji SH: C/o Stone masonary boundary wall with railing Agency: M/s Walia Constn.Co. Estt.Cost : Tend.Cost : D.O.S. : 5.2.03 D.O.C. : Actual : 29.7.05 D.O.C | Bill yet to be finalized Deviation statement yet to be sanctioned QC paras pending EIS sanctioned RIS Sanctioned EOT sanctioned |  |
| 6 | SED-8 | C/o Proposed link road 60m R/W towards Dwarka Southern Boundary of Airport to Sector-22 Agency: M/s Valecha Engineering Ltdg. Agmt. 45/EE/SED-9/2003-2004 Estt.Cost : Rs.18293443 Tend.Cost : Rs.18708827/- D.O.S. : 15. 2.03 D.O.C. : 14.9.04 Actual 28.11.2005 D.O.C | RIS amounting to Rs.82,471.900 has been sent to SE./C-16 for sanctin EIS No.10 amountig to Rs.28,50,000.00 has been sent to CE(SEZ)office for sanction. EOT has been approved Completion has been counter signed by the Competent Authority. |  |

| Sl.No. | Division | Name of work | Status | Remarks. |
| --- | --- | --- | --- | --- |
| 7 | SED-8 | C/o approach road from Dwarka Dwar to NH(Old Delhi) Gurgaon road) through cantonment b) Co 45 M right of way surface level road Agency: M/s Larsen & Toubro Ltd. Agmt.No. : 22/EE/SED-8/2002-03 Estt.Cost. Lump Sump Tend.Cost : 337000000.00 D.O.S. : 8.2.03 D.O.C. : 7.2.2005 Actual : 27.2.2006 D.O.C | DIS amounting to s.6,93,791/- has been submitted to Circle-16 for sanction EIS amounting to Rs.28,57,895.00 has been submitted in Circle-6 |  |
| 8 | SED-8 | C/o approach road from Dwarka Dwar to NH(Old Delhi) Gurgaon road) through cantonment b) Design and construction of grade separator Agency: M/s Larsen & Toubro Ltd. Agmt.No. : 14/EE/SED-8/2002-03 Estt.Cost. Lump Sump Tend.Cost : 337000000.00 D.O.S. : 7.8.03 D.O.C. : 6.2.2005 Actual : 27.2.2006 D.O.C | Revised Extra item has been submitted in CE(SEZ) office for sanction. |  |
| 9. | CWGD-2 | M/O Various colonies under SEZ SH: Supply of drinking water through tanker in office of CE (SEZ), QC (Lab) at A.G.V.C. Agency : M/s. R.K. Builders Amt. No.: 21/EE/SED-9/DDA/2006-07. D.O.C. 4.6.07 | E.O.T. 12.7.07 | SE/CC-16 |

| Sl.No. | Division | Name of work | Status | Remarks. |
| --- | --- | --- | --- | --- |
| 10. | CWGD-2 | M/O Various colonies under SEZ SH: Supply of drinking water through tanker in Staff Flats at A.G.V.C Agency : M/s. Desh Raj Bairwa Amt. No. : 22/EE/SED-9/DDA/2006-07. D.O.C. 9.7.07 | E.O.T. 12.7.07 | SE/CC-16 |
| 11. | CWGD-2 | M/O various colonies under SEZ SH: Clearing of Toilets, Pantries, sweeping and moping of office complex of CE (SEZ), QC (Lab) and Divn. Office SED/9 at A.G.V.C. Agency: M/s. Globe Const. Co. Agmt. No. 60/EE/SED-9/DDA/2005-06. D.O.C. 11.7.07 | E.O.T. 11.7.07 Revised E.I.S. Rs.6175/- | EE/SED/9 EE/SED-9 |
| 12. | CWGD-2 | D/O Children Park at Lado Sarai SH: Sweeping of Parking, path and other green area. Agency: Sh. Mange Ram, Agmt. No. 49/EE/SED-9/DDA/2005-06 D.O.C. 28.2.07 | E.O.T. 9.4.07 | EE/SED-9 |
| 13. | CWGD-2 | M/O various colonies under SEZ SH: Repair & M/O staff flats at A.G.V.C. Agency : M/s. H.P. Gaur Agmt. No. 62/EE/SED-9/DDA/2005-06 | A.L.R Rs.31,856/- A.H.R. Rs.195/- | EE/SED-9 EE/SED-9 |

| Sl.No. | Division | Name of work | Status | Remarks. |
| --- | --- | --- | --- | --- |
| 14. | CWGD-2 | D/O Siri Fort Sports complex. SH: P/L 100 mm dia Ductile iron pipe line from water Treatment Plant near Petrol Pump at Joseph Tito Marg to SFSC for getting effluent for irrigation purpose and C/o. 2 Nos. U/G RCC tanks each of 1.00 Lac gallon capacity. Agency : M/s. Chaudhary Builders. Agmt. No. 13/EE/SED-9/DDA/2006-07. | EIS Rs. 203115/- SIS Rs.832442/- I SIS Rs.841667/- II | SE/CC-16 SE/CC-16 CE/CC-16 |
| 15 | CWGD-2 | D/O Lala Lajpat Rai Memorial Park at Lajpat Nagar SH: Sweeping of paths, parking entrance plaza lawns Sh. Sandeep Sharma Agmt.No. /EE/SED-9/DDA/2005-06 D.O.C. 29.3.06 | E.O.T. | EE/SED-9 |
| 16 | CWGD-2 | C/O Indoor Badminton Hall at Saket Sports Complex M/s. Sehrawat Constn. Co. 67/EE/SED-9/DDA/2002-03 | EIS NO. 1 Rs.2,90,000/- | Sent. to SE/ CC-16 |

19. LIST OF APPROVED RATES OF SE(P).

Pertains to S.E.(P)-III/North Zone/DDA

## 20.	AREA WHERE SERVICES ARE HANDED OVER TO MCD/DJB AND DEFICIENCIES CHARGES

| S. No. | Name of Work | Services handed over | Deficiencies charges paid | Remarks |
| --- | --- | --- | --- | --- |
|  | SED-11 |  |  |  |
| 1. | C/o. 360 MIG + 864 LIG houses in Sector-14, Pocket-2, Dwarka Phase-II | (i) Road and Path (ii) S.W. Drain | Rs. 7,76,318 | Handed over to MCD |
| 2. | Institutional area Tughlakabad | (i) Road and Path (ii) Sewerage (iii) S.W. Drain | NIL Rs. 74,874.00 Rs. 7,82,843 | Handed over to DJB |

HANDING OVER OF SEERVICES OF 160/163 COLONIES TO MCD/DJB/DVB (BEYOND 382 COLONIES)

| S. No. | Name of the colony/code No. | Name of the service | Date of subm. Of comp. Plan to MCD/DJB/DVB | Date Jt. Insp. Head | Amount of MCD/DJB/DVB Def. Est. with date | Amount of Def. Est as per DDA | Mutually agreed Amt | Cheque No. with date of amount dept | Date Sch. Handed over phy. | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | L.S.C. at site No. 37 & 38 MOR Land, Kalkaji SEZ 01-09-012 | Water supply | 8.5.02 | - | Deficiency Estimate yet to be received form D.J.B. |  |  |  |  |  |
|  |  | Sewerage |  |  | Sewer line handed over to D.J.B. on dt. 10.12.2002 |  |  |  |  |  |
|  |  | S.W. Drin beyond 4 depth/peripheral covered |  |  | Taking over of LSC on MOR site No. 37 & 38 at Kalkaji vide no. D/EE-IX/CZ/2004-05/329 dt. 21.5.04 Taken over by EE-IX/CZ/MCD |  |  |  |  |  |
|  |  | Road/Path/S.W drain upto the 4’ depth |  |  |  |  |  |  |  |  |

| S. No. | Name of the colony/code No. | Name of the service | Date of subm. Of comp. Plan to MCD/DJB/DVB |  | Date Jt. Insp. Head |  | Amount of MCD/DJB/DVB Def. Est. with date |  | Amount of Def. Est as per DDA |  | Mutually agreed Amt |  | Cheque No. with date of amount dept |  |  | Date Sch. Handed over phy. |  | Remarks |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2. | INSTITUTIONAL AREA AT SIRI FORT SEZ-01-09-001 | Water Supply |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Already handed over and being maintained by MCD |  |  |
|  |  | Sewerage |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | SW Drain beyond 4’ depth/ peripheral/covered |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Road/Path/S.W. drain upto 4” depth |  | 18.08.01 |  | 30.11.02 |  | - |  | - |  | - |  | - | - |  | Deficiencies Estimate yet to be received. |  |  |
|  |  | Horticulture |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Electrical |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | i) Water supply |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | ii) Sewerage |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | iii) S.W. Drains |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | iv) Street Lighting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Notations:

Sub		-	Submission

Def. Est.		-	Est. Deficiency Estimate

NR		-	Not Required

R		-	Remaining

21. LIST OF VACANT FLATS/SHOPS/KIOSKS/COMMERCIAL/RESIDENTAIL PLOTS ON THE DATE OF COMPLETION/DEVELOPMENT

A. VACANT COMMERCIAL PROPERTIES

| Sl. No. | Name of colony | Blk./ Pkt. | ## Constructed |  |  |  |  |  | ## Vacant |  |  |  |  |  | Specific No.of Vacant property | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Shops | Stall | Office | Stores | VPF | Kiosks | Shops | Stall | Office | Stores | VPF | Kiosks |  |  |
| 1 | ### SED-5 CSC at Sidharth Extn. | - | 19 | - | - | - | - | - | 3 | - | - | - | - | - | Shop No.2,3 & 5 =3 Nos. | G.F |
| 2 | Fruit & vegetable Market at Okhla | F&V Mkt. | 28 | 12 No. WS shops | 4 Bank plots | 8 Nos. Dhabas | - | 182 Sheds | 10 | - | 1 Bank plot | 4 Nos. Dhabas | - | 16 | ShopNo.53,59,61, 62,63,256,257,258,259 & 260 =10 Nos (Misc. shop) DhabaNo.100,103,216 &219= 4 Nos. Kisoks(Masha-khore sheds)No.67, 69,98,111,115,139,142,145,147,149, 156.162,178, 214, 232 & 239=16Nos. Bank plot No.271 of size 10x18m as per drawing | G.F. G.F G.F |
| 3. | ### SED-7 C/o CSC in EWS at Lado Saria | - | 18 | - | - | - | - | - | 1 | - | - | - | - |  | Shops No.5=1No. |  |
| 4. | C/o CSCVijay Mandal Enclave near MIG Houses at KaluSarai | - | - | 8 | - | - | - | - | - | 2 | - | - | - | - | Stall No.14,16=2 Nos. |  |
| 5. | C/o CSC Pocket Dakshin puri. | - | 20 | - | - | - | - | - | 2 | - | - | - | - | - | Shop No.=05,07= 2 Nos. |  |
| 6. | C/o CSC Pkt. A-8 Kalkaji Extn. | - | 28 | - | - | - | - | - | 1 | - | - | - | - | - | Shop No.6=1 No. |  |

| Sl. No. | Name of colony | Blk./ Pkt. | ## Constructed |  |  |  |  |  |  |  |  |  | ## Vacant |  |  |  |  |  |  | Specific No. | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Shops | Stall | Office |  | Stores |  | VPF |  | Kiosks |  | Shops |  | Stall | Office | Stores | VPF | Kiosks |  |  |
| 7. | C/o Kiosks Opp.Pkt.A-10,Kalkaji Extn. | - | - | 7 |  | - |  | - |  | - |  | - |  | - | 5 | - | - | - | - | Sho No.2,3,4,5, 6= 5 Nos. |  |
| 8 | C/o CSC Pk.A-11,Kalkaji Extn. | - | 7 | - |  | - |  | - |  | - |  | - |  | 2 | - | - | - | - | - | Shop No.2 &6=2 Nos. |  |
| 9 | CSC Plot No.406 at C.R.Pak,New Delhi(Mkt No.1) a) Shops | - | 115 | - |  | - |  | - |  | - |  | - |  | 31 | - | - | - | - | - | Shop No.2,5,11, 19,25,34,43, 48 & 54=9 Nos.(A) 101,103,104,105,108,113,115,118,119,121,126,130,131,132,133,135,141,142,143,147,153,154 = 22 Nos,(B) A+B=9+22=31 Nos. | G.F. F.F. |
|  | B)Plat form |  |  |  |  |  |  |  |  | 38 |  | - |  | - | - | - | - | 11 | - | 29,32,33,46,49, 50,52,53,54,55, 56=11 Nos. | G.F. |

| Sl. No. | Name of colony | Blk./ Pkt. | ## Constructed |  |  |  |  |  | ## Vacant |  |  |  |  |  | Specific No. | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Shops | Stall | Office | Stores | VPF | Kiosks | Shops | Stall | Office | Stores | VPF | Kiosks |  |  |
| 10. | C/o CSC Plot No.1596 at C.R.park,New Delhi.(Mkt.No.2) a) shops | - | 142 | - | - | - | - | - | 34 | - | - | - | - | - | 1,2,3,5,6,7,8,9,10,11,12,13,16,20,23,25,26,27,29,40,4243, 45,46,47 & 50= 26Nos.(A) 106,129,138& 142= 4 Nos,.(B) 211,226,227&228=4 Nos.(C ) A+B+C=26+4+4=34 Nos. | G.F. F.F. S.F. |
|  | b)Platform | - | - | - | - | - | 42 | - | - | - | - | - | 1 | - | 10 =1 No. | G.F. |
| 11 | # SWD-5 Shopping Centre at Katwaria Sarai Village. |  | - | 16 | - | - | - | - | - | 3 | - | - | - | - | Stall No. 4,8 & 9= 3 Nos. | G.F . |
| 12. | Shops at G.F at 112 M.S. Flats for SFS at Katwaira Sarai | - | 12 | - | - | - | - | - | 1 | - | - | - | - | - | Shop No.8 | G.F. |
| 13. | Yusuf Sarai | -- | 40 | -- | -- | -- | -- | -- | 36 | -- | -- | -- | -- | -- | GF-9 FF-15, 16, 17 |  |
| 14. | Madangir | -- | 44 | -- | -- | -- | -- | -- | 43 | -- | -- | -- | -- | -- | FF-37 |  |
| 15. | Safdurjung Bus Terminal | -- | -- | -- | -- | -- | -- | 6 | -- | -- | -- | -- | -- | 2 | No.2,3,4, 5 |  |
| 16. | Bhikaiji Cama Place | DC | 45 | -- | 62 | -- | -- | 2 | 2 | -- | 4 | -- | -- | -- | Shop SU-26, SF-10 Offices – SF-202, 203, EF- 803, 4F- 405 * | * Not to be auctioned. |
| 17. | Sarvahitkari Colony, East of Kailash | CSC | 22 | -- | --- | -- | -- | -- | 2 | -- | -- | -- | -- | -- | GF – 16, 20 |  |

| Sl. No. | Name of colony | Blk./ Pkt. | ## Constructed |  |  |  |  |  | ## Vacant |  |  |  |  |  | Specific No. | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Shops | Stall | Office | Stores | VPF | Kiosks | Shops | Stall | Office | Stores | VPF | Kiosks |  |  |

|  | ### SED-9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 18. | Site No.37 & 38 (MOR) at Kalkaji | LSC | 48 | -- | -- | -- | -- | -- | 2 | -- | -- | -- | -- | -- | 28, 29 |  |
| 19. | Under Defence Colony Flyover | SC | 2 | -- | 4 | -- | -- | -- | 2 | -- | 2 | -- | -- | -- | Shop - 1 & 2 Offices – 1 & 2 |  |
| 20. | Pulpehladpur | CSC | 14 | -- | -- | -- | -- | -- | 1 | -- | -- | -- | -- | -- | 1 |  |
| 21. | Site No.42 (MOR) at Kalkaji | LSC |  | -- | -- | -- | -- | -- | 2 | -- | -- | -- | -- | -- | 22 & 38 |  |

B. LIST OF VACANT FLATS.

| Sl.No. | NAME OF SCHEME | YEAR OF COMPLN. | CIR. DIVN. | HOUSES CONSTRUCTED |  |  |  |  | TOTAL VACANT |  |  |  |  | SPECIFIC NO. OF HOUSES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | SFS | MIG | LIG | EWS | Total | SFS | MIG | LIG | EWS | TOTAL |  |
| 1. | Alaknanda,Pkt.B & C Gr.IV | 1985 | SED-5 | 48 | - | - | - | 48 | 2 | - | - | - | 2 | TF-73-D & 78-D |
| 2 | Pkt. 5&6, Sector-B,Gr/XI,Vasant Kunj | 1989 | SWD-5 | 45 | - | - | - | 45 | 3 | 1 | - | - | 4 | SF4591,4608,4616 (Cat.III) (Cat.II), GF-4611 |
| 3 | Sector-D, Pkt.II, Gr.III Vasant Kunj | 1989 | SWD-5 | 168 | - | - | - | 168 | - | 1 | - | - | 1 | SF-2150(Cat.II) |
| 4 | Sector-B, Pkt.I, Gr.VI, Vasant Kunj. | 1989 | SWD-5 | 160 | - | - | - | 160 | 2 | - | - | - | 2 | TF-1575,1583(Cat.III) |
| 5 | C/o 628 MIG Houses in Sector 13-A Dawarka SH:C/0 208 MIG Houses | - | SED-7 |  | 208 |  |  | 208 |  | 31 |  |  | 31 | G.F 70,91 F.F. 4,6,40,50,81,104,106, 200 S.F. 20,21,32,41,97, 144, 155,168,205 T.F. 34,36,43,75,99,124,146, 159,182,184,194,206 |
| 6 | C/0 204 MIG Houses | - | SED-7 |  | 204 |  |  | 204 |  | 27 | - | - | 27 | G.F.235,270,295,379 F.F. 273,321,333,429 S.F. 239,288,312,336,360,361,396,431 T.F.267, 279,291,303,304,315,327,339,340,376, 399 |

| Sl.No. | NAME OF SCHEME | YEAR OF COMPLN. | CIR DIVN. | HOUSES CONSTRUCTED |  |  |  |  |  |  |  |  | TOTAL VACANT |  |  |  |  |  | SPECIFIC NO. OF HOUSES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | HIG | MIG |  | LIG |  | EWS |  |  | Total | SFS | MIG | LIG | EWS | TOTAL |  |  |
| 7 | C/0 216 MIG Houses | - | SED-7 |  |  | 216 |  |  |  |  | 216 |  |  | 44 |  |  | 44 | G.F. 450,461,475,511, 558,595,581 F.F.405,417,452,465,536,538,562,574 S.F.420,421,457,493,503,504,505,528,529,540,541,552,563,576,588,611,625,515 T.F.424,460,470,483,484,494,542,544,566,568,592 |  |
| 8 | C/o 292 MIG flats at Pkt.D Sector 17, Dawarka Ph.II | - | SED-7 | - | 292 |  | - |  | - |  |  | 292 | - | 28 | - | - | 28 |  | G.F. 62, 221,271 F.F.30,65,97,108,122,1 46,215,236,285 S.F.9,32,100,124,173, 195,227,277,287 T.F.35,36,47,104,116, 152,186 |
| 9. | C/0304 MIG Houses at Pkt.E,Sector-17, Dawarka Ph.II |  | SED-7 | - | 304 |  | - |  | - |  |  | 304 | - | 44 | - | - | 44 |  | G.F.105,109,133,141, 181,193,233,253,261, 293 F.F.6,10,42,54,90,162, 174,254,262,290,294 S.F.35,47,83,95,111,187,199,243,263,299,303 T.F20,48,64,108,128,176,232,240,252,258,264, 268 |

| Sl.No. | NAME OF SCHEME | YEAR OF COMPLN. | CIR DIVN. | HOUSES CONSTRUCTED |  |  |  |  | TOTAL VACANT |  |  |  |  | SPECIFIC NO. OF HOUSES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | HIG | MIG | LIG | EWS | Total | SFS | MIG | LIG | EWS | TOTAL |  |
| 10. | C/o 256 MIG Houses at Sector 17 Pkt.A Dawarka | -- | SED-7 | - | 256 | - | - | 256 | - | 42 | - | - | 42 | G.F.77,109,110,117,169,218,249,289,322, 338 F.F.51,60,72,87,66,88, 120,152,164,291,331, 339 S.F.22,97,105,145,166, 190,221,325 T.F.16,39,56,91,107,115,123,140,155,295,336, 343 |
| 11. | C/0 224 MIG Houses at Pkt.A Dawarka Sector 17 Ph.II | - | SED-7 | - | 224 | - | - | 224 | - | 37 |  | - | 37 | G.F.402,433,434,473, 513,521,537,561 F.F355,356,371,403,428,499,500,523 S.F.381,389,406,470,501, 534,542,557,565,574 T.F.360,367,424,463,472,479,560,567,568,575, 576 |
| 12. | 976 LIG houses Sect.14 Pkt.1 Dwarka Phase.II (i)C/o 288 LIG houses | - | SED-7 |  |  | 288 | - | 288 | - | - | 06 | - | 06 | G.F. 4 F.F 216,230,279 S.F. Nil T.F. 189,255 |
| 13 | C/o 384 LIG Houses | - | SED-7 |  |  | 384 | - | 384 | - | - | 14 |  | 14 | G.F 354 FF 456,550,582 S.F.377,441,491,553,634 T.F 397,429,461,495,639 |
| 14 | C/o 304 LIG Houses | - | SED-7 |  |  | 304 | - | 304 | - | - | 2 | - | 2 | T.F. 862, 941 |

| Sl.No. |  | NAME OF SCHEME | YEAR OF COMPLN. | CIR DIVN. | HOUSES CONSTRUCTED |  |  |  |  |  |  |  |  | TOTAL VACANT |  |  |  |  | SPECIFIC NO. OF HOUSES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | HIG | MIG |  | LIG |  | EWS |  |  | Total | SFS | MIG | LIG | EWS | TOTAL |  |
| 15. |  | C/o 864 LIG Houses at Sector-14,Pocket-B,Dwarka | 1999 | SED-8 | - | - |  | 864 |  |  |  |  | 864 |  |  | 5 |  | 5 | G.F. 98,520= 2 NOS. F.F.21,646 =2 Nos. S.F. Nil T.F.623 = 1 No. |
| 16. |  | C/o 96 MIG Houses Sector-7 Pkt. A,Dwarka,Ph.II | 2001 | SED-8 | - |  | 96 |  |  |  | - | 96 |  | - | 10 | - | - | 10 | GF 209,234 = 2 Nos. FF 299 = 1 No. SF 238,261,269 =3 Nos. TF 232,263,312,319= 4 Nos. |
| 17. |  | C/o 216 MIG Houses Sector-17 Pocket-A Dwarka Ph.II | 2001 | SED-8 |  |  | 224 |  |  |  |  | 224 |  |  | 9 | - | - | 9 | GF 586= 1No. FF 668= 1 No. SF 654,741,734= 3 Nos. TF 640,680,711,719= 4 Nos. |
| 18. |  | Alaknanda Pkt.F, Kalkaji | 1989 | SED-9 | 64 |  | -- |  | -- |  | -- | 64 |  | 2 | -- | -- | -- | 2 | 64-D, 67-A |
| 19. |  | Pulpehladpur Group-I | 1991 | SED-9 | -- |  | -- |  | -- |  | 304 | 304 |  | -- | -- | -- | 1 | 1 | FF-280 |
| 20. |  | B-Block, Kalkaji | 1989 | SED-9 | 156 |  | -- |  | -- |  | -- | 156 |  | 1 | -- | -- | -- | 1 | GF-115 |
| 21. |  | Pulpehladpur | 1991 | SED-9 | -- |  | 44 |  | -- |  | -- | 44 |  | -- | 2 | -- | -- | 2 | SF-281, TF-313 |
| 1. | C/o. 104 SFS Houses at Sheikh Sarai Pkt-F, Phase-I, New Delhi |  | 2000 | SED-11 | 104 |  | - |  | - |  | - | 104 |  | 5 | - | - | - | 5 | 39 (TF)51 (TF) 52 (TF), 79 (GF) 91 (TF) |
| 2. | C/o. 150 HIG Houses in Sect-13, Pkt-B, Dwarka Ph-11, Gr. 11 |  | 2002 | -do- | 150 |  | - |  | - |  | - | 150 |  | 1 | - | - | - | 1 | Third Floor-548(1 No.) |
| 3. | C/o. 166 HIG Houses in Sect-13 Dwarka Pkt B, Gr.1 |  | 2002 | -do- | 166 |  | - |  | - |  | - | 166 |  | 2 | - | - | - | 2 | Third Floor- 787,743 = 2 Nos. |
| 4. | C/o. 248 HIGHouses in Sect-13 Dwarka Ph-II Gr.111 |  | 2001 | -do- | - |  | 248 | - |  |  | - | 248 |  | - | 18 | - | - | 18 | G.F. 258,369, 401, 394 F.F.267,292, 300 S.F.238,254,293,294, 422, 437, 453 T.F.247, 255, 279, 303 |
| 5. | C/o. 176 MIG Houses in Sector 14 Pkt-B Ph-II, Dwarka |  | 1997 | -do- | - |  | 176 | - |  |  | - | 176 |  | - | 13 | - | - | 13 | F.F.266,278, 302,322, 351 S.F. 8.18, 313.324 T.F.10,260,359 |

| Sl.No. |  | NAME OF SCHEME | YEAR OF COMPLN. | CIR DIVN. | HOUSES CONSTRUCTED |  |  |  |  |  |  |  | TOTAL VACANT |  |  |  |  | SPECIFIC NO. OF HOUSES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | HIG | MIG |  | LIG | EWS |  |  | Total | SFS | MIG | LIG | EWS | TOTAL |  |
| 6. | C/o. 184 MIG Houses in Sector -14 Pkt-B, Ph-II Dwarka |  | 1998 | -do- | - |  | 184 | - |  | - | 184 |  | - | 16 | - | - | 16 | Grounds Floor 58,99. 173.239 = 4 Nos. First Floor 166,175.241 = 3 Nos. Second Floor 71.114 168.178 = 4 Nos Third Floor 139.171 227 248= 5 Nos. |
| 6. | C/o. 240 MIG Houses in Sector 13 Pkt-B, Ph-II Dwarka |  | 9.2.01 | -do- | - |  | 240 | - |  | - | 240 |  | - | 13 | - | - | 13 | G.F.- 9,81,114,137 S.F.117,189,349 F.F. 32,79, 120,136, 175, 176 = 6 No. |

VACANT PLOTS AS ON 30.03.2007

| S. No. | Name of Scheme | Vacant Commercial Plot | Vacant Residential Plots | Vacant Institutional Plots | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | L.S.C. at Site No. 37 & 38 MOR Land at Kalkaji | 3 Nos (1, 5 & 6) | NIL | NIL | Plot No. 5 & 6 partly encroached by Jhuggi dwellers. |
| 2. | Shopping Centre under Defence Colony Flyover | 2 Nos. (L-2 & L-3) | NIL | NIL | - |
| 3. | C.S.C. at Pul Pehladpur | NIL | NIL | NIL | - |
| 4. | L.S.C. at Site No. 42 MOR Land at Kalkaji | NIL | NIL | NIL | - |
| 5. | D/o MOR Land for Residential Plots at Site No. 104, 58 & 49 at Kalkaji. | NIL | a) 45 Plots (1-37 & 42-49) b) 19 Plots (1 to 19) c) 104 Plot (1 to 104) | NIL | a) Area of MOR Site No.104 yet to be developed. b) Area of MOR Site No.58 is full of stress (Site not clear). c) Area of MOR Site lNo.49 is under court stay. |

| S. No. | Name of work | Total No. of Plots | Nos of Plots Allotted | Vacant Plots | Specific Nos/ area of Plots | Use | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 6. | CC at Yusuf Sarai | 27 Nos | 26 Nos | 1 No. | 14 General |  |  |
| 7. | L.S.C. at Madangir (Small Plots) | 13 Nos | 11 Nos | 2 Nos | 11,12 = 2 Nos |  |  |
| 8. | CSC at Sheikh Sarai (Plots) | 2 Nos | NIL | 2 Nos | Multistory Bldg. CGHS Building Dispensary = 2 Nos |  |  |

24.	SANCTIONED STRENGTH/IN PLACE/VACANCY POSITION OF REGULAR STAFF IN SOUTH EAST ZONE

| Sl.No. | Description | Sanctioned Strength | Men in position | Vacancy position | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | Chief Engineer | 1 | 1 | -- |  |
| 2. | Superintending Engineer | 4 | 4 | -- |  |
| 3. | Executive Engineer | 15 | 15 | -- |  |
| 4. | Assistant Engineer | 81 | 67 | 14 |  |
| 5. | Junior Engineer | 107 | 98 | 9 |  |
| 6. | Asstt. Accounts Officer | 9 | 8 | 1 |  |
| 7. | Assistant Director | 4 | 4 | -- |  |
| 8. | PS/PA | 4 | 4 | -- |  |
| 9. | Stenographer | 20 | 10 | 10 |  |
| 10. | Assistant | 14 | 11 | 3 |  |
| 11. | Upper Divisional Clerk | 52 | 27 | 25 |  |
| 12. | Lower Divisional Clerk | 68 | 25 | 43 |  |
| 13. | Staff Car Driver | 11 | 11 | -- |  |