OFFICE OF THE EXECUTIVE ENGINEER (E)

ELECTRICAL DIVISION (CWG)-2/DDA

Details of Contractors concluded during the Month of  July, 2009           DIVISION  NO.

D.D.A.

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ten- der No. | Item Nature of work | Mode of Tender Enquiry | Dt. of Publication of NIT | Type of Bidding (Single/Two Bid sytem) | Last dt. of receipt of tender | Nos. of tenders recd. | Nos.& names of parties not qualified after technical evaluation | Whether contract awarded to lowest tenderer/e valuated LI | Contract No . & dt. | Name of contract | Name of contractor | Value of contractTendered Amount | Scheduled dt. of completion of supplies contract | Actual dt. of start of work | Actual dt. of completion | Reaso ns for delay if any | Remarks. |
| 1- | C/o Common wealth games Village for CWG Delhi-2010 | New Work | 27.6.09 | Single bid | ---- | 4nos | ---- | Lowest | 4/EE/El.Divn. (CWG)-2/DDA/ 09-10 | Agmt. | M/s Goel Electric Works | 4,97,890/- | 4.08.2009 | 26.7.09 |  | --- | --- |
| 2- | C/o Common wealth games Village for CWG Delhi-2010 | Supply order | ---- | ---- | ---- | ---- | ---- | Rate contract | 24.7.09 | Supply order | M/s CH. Aishi Ram Battra & Son | 9368/= | 27.7.09 | 24.7.09 | 27/7/09 | --- | --- |

Executive Engineer (E)

Elect. Divn. (CWG)-2/DDA

Vikas Minar/ New Delhi.