Details of Contractor Concluded During the Month of November, 2009

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 71/SED-11/08-09 | Maint work | Item rate | 05.10.08 | Single | 18.10.08 | 3 Nos | N.A | Yes | Agmt. 71 SED-11/ 08-09 | Repair of Road & Road side berm with dry brick flooring at Gitanjali facility center near Malviya Nagar | M/S Balaji Constn. | 12,79,621/- | 05.02.09 | 06.12.08 | 17.04.09 | -- | EOT granted without lavy of compensation |
| 22/SED-11/09-10 | Maint work | Item rate | 25.06.09 | Single | 04.07.09 | 6 Nos | N.A | Yes | Agmt. 27 SED-11/ 09-10 | Painting of kerb stone etc. at both sides parking at S.F Auditorium and BHEL parking as Siri Fort | Shri Mange Ram | 21,073/- | 21.09.09 | 22.08.09 | 19.09.09 | -- | -- |
| 42/SED-11/08-09 | Maint work | Item rate | 17.08.08 | Single | 26.08.08 | 2 Nos | N.A | Yes | Agmt. 49 SED-11/ 08-09 | Cleaning of toilets, pantries, sweeping & mopping of Office corridors in Office Complex of CE (SZ), Q.C (Lzb),CC-5 and division office of C.G.D.-3 at AGVC | Shri Mange Ram | 2,05,900/- | 22.10.09 | 23.10.08 | 22.10.09 | -- | -- |
| 110/SED-11/08-09 | Maint work | Item rate | 11.06.09 | Single | 20.06.09 | 3 Nos | N.A | Yes | Agmt. 26 SED-11/ 09-10 | Restoration of damaged Road, damaged by BSES for laying electric cable in F/o M/S selet infrastructure (P) Ltd. Plot No. A-3 at Distt. Center Saket | Shri Ankur | 4,49,976/- | 09.09.09 | 10.08.09 | 08.09.09 | -- | -- |
| 48/SED-11/09-10 | Maint work | Item rate | 19.09.09 | Single | 26.09.09 | 6 Nos | N.A | Yes | Agmt. 57 SED-11/ 09-10 | Repair of Boundary wall & M.S Grill at Park Sextor-3, R.K.Puram. | Shri Anuj Karanwal | 2,39,320/- | 28.012.09 | 14.11.09 | Work in progress | -- | -- |
| 49/SED-11 /09-10 | Architect drawing | Item rate | 19.09.09 | Single | 26.09.09 | 6 Nos | N.A | Yes | Agmt. 58 SED-11/ 09-10 | Repair of toe wall & existing plat form at Green area sector-3, R.K.Puram. | Shri Anuj Karanwal | 4,43,724/- | 13.01.10 | 14.11.09 | -do- | -- | -- |
| 46/SED11/09-10 | Maint work | Item rate | 19.09.09 | Single | 26.09.09 | 12 Nos | N.A | Yes | Agmt. 59 SED-11/ 09-10 | Replacement of damaged bench with preeast R.C.C Bench of Green area, Sector-3 R.K.Puram | Shri Dharmender Sharma | 1,91,250/- | 29.11.09 | 15.11.09 | -do- | -- | -- |
| 50/SED-11/09-10 | Maint work | Item rate | 19.09.09 | Single | 26.09.09 | 6 Nos | N.A | Yes | Agmt. 60 SED-11/ 09-10 | Improvement of Foot path inside the park/ Green area Sector-3 R.K.Puram | Shri Dharmender Sharma | 6,12,198/- | 14.01.10 | 15.11.09 | Work in progress | -- | -- |
| 47/SED-11/09-10 | Maint work | Item rate | 19.09.09 | Single | 26.09.09 | 3 Nos | N.A | Yes | Agmt. 61 SED-11/ 09-10 | Repair & Extention of Chick House at Green area/Park in Sector-3 R.K.Puram | Shri Dharmender Sharma | 6,80,740/- | 29.12.09 | 15.11.09 | -do- | -- | -- |
| 57/SED-11/09-10 | Maint work | Item rate | 14.10.309 | Single | 20.10.09 | 4 Nos | N.A | Yes | Agmt. 62 SED-11/ 09-10 | Pdg. Complete Security cover at Satpula Lake Complex. | M/S Soni Detective & Allied Services (P) Ltd. | 14,40,000/- | 14.11.10 | 15.11.09 | -do- | -- | -- |
| 32/SED-11/09-10 | Maint work | Item rate | 04.08.09 | Single | 13.08.09 | 3 Nos | N.A | Yes | Agmt. 63 SED-11/ 09-10 | Re-surfacing (Pre-mixing) of parking sites on both sides of Siri Fort auditorium and approach road leading to Siri Fort Sports Complex. | M/S Reyansh Constn. | 19,41,016/- | 18.01.10 | 19.11.089 | -do- | -- | -- |
| 59/SED-11/09-10 | Maint work | Item rate | 12.10.09 | Single | 21.10.09 | Single | N.A | Yes | Agmt. 64 SED-11/ 09-10 | Disposal of waste testing material by mechanical transport from Q.C (Lab) at AGVC | Shri Mange Ram | 52,500/- | 22.11.10 | 23.11.09 | -do- | -- | -- |
| 40/SED-11/09-10 | Maint work | Item rate | 19.09.09 | Single | 26.09.09 | 3 Nos | N.A | Yes | Agmt. 65 SED-11/ 09-10 | Operating & maint. Of R.O Plant for A,B,C,D, Block in Vikas Sadan. | M/S B.S. Enngineers | 8,58,624/- | 26.11.10 | 27.11.09 | -do- | -- | -- |
| 76/SED-11/08-09 | Maint work | Item rate | 29.10.09 | Single | 07.11.09 | 6 Nos | N.A | Yes | Agmt. 66 SED-11/ 09-10 | Repair of Amphitheatre at Millennium Park Sarai Kale Khan | M/S Arch Constn. | 3,93,853/- | 03.02.10 | 04.12.09 | -do- | -- | -- |
| 51/SED-11/09-10 | Maint work | Item rate | 14.10.09 | Single | 24.10.09 | 3 Nos | N.A | Yes | Agmt. 67 SED-11/ 09-10 | Replacement of Children playing equipment at ‘O’ Point in Millennium Park at Sarai Kale Khan | M/S Bhawani Industriesm, | 7,93,500/- | 05.01.10 | 06.12.09 | -do- | -- | -- |
| 60/SED-11/09-10 | Maint work | Item rate | 12.10.09 | Single | 21.10.9 | 2 Nos | N.A | Yes | Agmt. 68 SED-11/ 09-10 | Repair of door closer Floor Spring & Aluminium doors at Vikas Sadan | Shri Harinder Singh | 65,910/- | 06.06.10 | 07.12.09 | -do- | -- | -- |