Details of Contractor Concluded During the Month of January, 2011

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 105/SE D-11 /09-10 | Maint work | Item rate | 19.01.10 | Single | 30.01.10 | 8 Nos | N.A | Yes | Agmt. 08 SED-11/ 10-11 | SH: Raising of Boundary wall toward L.S.C. Madan Gir Green area. | M/s Lakshender & Co. | 4,85,552/- | 03.06.10 | 04.05.10 | 06.12.10 | -- | EOT granted without lavy of compensation |
| 35/SED-11 /09-10 | Maint work | Item rate | 07.09.09 | Single | 16.09.09 | 4 Nos | N.A | Yes | Agmt. 55 SED-11/ 09-10 | SH: Cleaning of toilets, Pantries sweeping and moping of Office corridors in Office Complex of CE (CWG) Q.C. (Lab) CC-2 Division of CGD-3 at A.G.V.Complex. | Shri Mange Ram | 1,92,618/- | 24.10.10 | 25.10.09 | 30.12.10 | -- | -Do- |
| 47/SED-11/10-11 | Maint work | Item rate | 30.09.10 | Single | 08.10.10 | 2 Nos. | N.A | Yes | Agmt. 66 SED-11/ 10-11 | SH: Pdg. & Assembling wooden almirah/racks for Office Building Q.C (Lab) at A.G.V.C | Shri Mange Ram | 1,03,622/- | 09.02.11 | 10.12.10 | 18.01.11 | -- | -- |
| 2/SED-11/10-11 | Maint work | Item rate | 01.05.10 | Single | 12.05.10 | 2 Nos | N.A | Yes | Agmt.17 SED-11/ 10-11 | SH: Supply of potable water through Tankers at Institutional area Tuglakabad. | M/s R.K. Builders | 5,90,700/- | 29.11.10 | 30.05.10 | 16.01.11 | -- | EOT granted without lavy of compensation |
| 04/SED-11/10-11 | Maint work | Item rate | 15.05.10 | Single | 26.05.10 | 3 Nos | N.A | Yes | Agmt.22 SED-11/ 10-11 | SH: P/L Distribution line of un-filtered water & making connection at Shanti Stupa Millennium Park | M/s Shri Datta Krupa Enterprises | 2,97,052/- | 12.09.10 | 30.07.10 | 09.09.10 | -- | -- |
| 17/SED-11/10-11 | Maint work | Item rate | 16.09.10 | Single | 08.10.10 | 7 Nos | N.A | Yes | Agmt.73 SED-11/ 10-11 | C/o Box Culverts on Nallah for main entry from Push Vihar Road at Distt. Centre Saket. | M/s Munshi Ram Kharbanda | 1,67,67,95/- | 12.07.11 | 13.01.11 | Work in progress | -- | -- |
| 64/SED-11/10-11 | Maint work | Item rate | 22.12.10 | Single | 01.11.11 | 2 Nos | N.A | Yes | Agmt. 74 SED-11/ 10-11 | SH: Supply of potable water through tankers at Institutional area Tughlakabad. | M/s R.K. Builders | 5,22,450/- | 20.07.11 | 21.01.11 | Work in progress | -- | -- |
| 55/SED-11/10-11 | Maint work | Item rate | 12.11.10 | Single | 20.11.10 | 5 Nos. | N.A | Yes | Agmt. 75 SED-11/ 10-11 | SH: General repair of Office of CE (CWG) 2010 Office at A.G.V.C | M/s Deshraj Bhirawa | 1,29,923/- | 27.03.11 | 28.01.11 | Do | -- | -- |
| 59/SED-11/10-11 | Maint work | Item rate | 01.12.10 | Single | 10.12.10 | 06 Nos | N.A | Yes | Agmt. 76 SED-11/ 10-11 | SH: Repairing of Boundary wall, Gate & Grill etc. at Lala Lajpat Rai Memorial Park at Lajpat Nagar | M/s Sharma Constn. Co. | 1,82,761/- | 27.03.11 | 28.01.11 | Do | -- | -- |
| 61/SED-11/10-11 | Maint work | Item rate | 22.12.10 | Single | 01.01.11 | 5 Nos | N.A | Yes | Agmt.78 SED-11/ 10-11 | SH: Filling sand in sand pits and removing and laying C.C. Paver in Lala Lajpat Rai Park at Lajpat Nagar . | Shri Ankur | 2,10,864/- | 06.04.10 | 07.02.11 | Do | -- | -- |