Details of Contractor Concluded During the Month of June, 2010

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 74/SED-11/ 09-10 | Maint. Work | Item rate | 11.12.2009 | Single | 19.12.2009 | 2 Nos | N.A | Yes | Agmt. 110 SED-11/ 09-10 | SH: Street scaping & beautification of road (Planters) from Vikas Sadan to Safdarjang Terminal | Shri Deepak Sharma | 1,09,706/- | 13.04.10 | 14.03.10 | 10.04.2010 | -- | -- |
| 23/SED-5 /09-10 | Maint. Work | Item rate | 22.03.2010 | Single | 31.03.2010 | 2 Nos | N.A | Yes | Agmt.11 SED-11/ 10-11 | SH: Water proofing of the terrace & roofing at Siri Fort Sports Complex (Squash Court) | Shri Anil Kumar | 5,39,291/- | 17.05.10 | 03.05.10 | 15.05.2010 | -- | -- |
| 70/SED-11/ 9-10 | Maint. Work | Item rate | 27.11.2009 | Single | 05.11.2009 | 2 Nos. | N.A | Yes | Agmt. 95 SED-11/ 09-10 | C/o Additional Car Parking sheds opposite Driver Room at Vikas Sadan | M/s S.V. & Sons. | 4,55,018/- | 13.04.10 | 14.02.10 | 27.04.2010 | -- | EOT granted without lavy of compensation |
| 86/SED-5 /09-10 | Maint. Work | Item rate | 18.12.2009 | Single | 26.12.2009 | 2 Nos | N.A | Yes | Agmt.78 SED-11/ 09-10 | SH: Supply of Potable water through Tankers at Institutional area Tuglakabad. | M/s R.K. Builders | 2,56,695/- | 11.04.10 | 12.01.10 | 28.04.2010 | -- | EOT granted without lavy of compensation |
| 17/SED-11/ 9-10 | Dev. Work | Item rate | 30.05.2009 | Single | 12.06.2009 | 11 Nos. | N.A | Yes | Agmt. 23 SED-11/ 09-10 | SH: Levelling and dressing of Green area at Madan Gir. | M/s S.K. Associates | 84,161/- | 31.08.09 | 01.08.09 | 04.12.2009 | -- | EOT granted without lavy of compensation |