Details of Contractor Concluded During the Month of October, 2009

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 01/SED-11/09-10 | Maint work | Item rate | 02.04.2009 | Single | 15.04.2009 | 7 Nos | N.A | Yes | Agmt. 06 SED-11/ 09-10 | Replacement of Damaged Glass Panes for Press Building and ESS Building and Vikas Sadan | M/S S.V. Enterprises | 87,825/- | 01.09.09 | 02.06.09 | 28.08.09 | -- | -- |
| 30/SED-11/08-09 | Maint work | Item rate | 20.07.08 | Single | 26.07.08 | 4 Nos | N.A | Yes | Agmt. 36 SED-11/ 08-09 | Repair & Maint. Of Staff Flats at AGVC Complex | M/S Civil Constn. Co. | 5,16,743/- | 10.09.09 | 11.09.08 | 17.08.09 | -- | -- |
| 38/SED-11/09-10 | Maint work | Item rate | 20.07.09 | Single | 27.07.09 | 4 Nos | N.A | Yes | Agmt. 31 SED-11/ 09-10 | Cleaning & desilting of SW Pipe drain & sump well at Vikas Sadan. | Shri Harinder Singh | 55,988/- | 03.10.09 | 28.08.09 | 30.08.09 | -- | -- |
| 106/SED-11/08-09 | Maint work | Item rate | 13.01.09 | Single | 21.01.09 | 2 Nos | N.A | Yes | Agmt. 106 SED-11/ 08-09 | Day to Day M/O toilet fitting & fixtures and other misc. work at Vikas Sadan | M/S Arch Constn. | 1,73,631/- | 12.09.09 | 12.03.09 | 12.09.09 | -- | -- |
| 29/SED-11/08-09 | Maint work | Item rate | 01.07.08 | Single | 08.07.08 | 3 Nos | N.A | Yes | Agmt. 30 SED-11/ 08-09 | Sweeping of parking path & Green area at Children park at lado Sarai | M/S Surindra Constn. Co. | 68,400/- | 20.02.09 | 16.08.08 | 08.04.09 | -- | EOT granted without lavy of compensation |
| 25/SED-11 /08-09 | Architect drawing | Item rate | 19.06.08 | Single | 27.06.08 | 2 Nos | N.A | Yes | Agmt. 22 SED-11/ 08-09 | Supply of drinking water through tankers in CE (SEZ) QC (Lab) Office Complex at AGVC | M/S R. K Builders | 4,47,590/- | 30.07.09 | 31.07.08 | 04.09.09 | -- | Do |
| 24/SED11/08.09 | Maint work | Item rate | 19.06.08 | Single | 27.06.08 | 2 Nos | N.A | Yes | Agmt. 21 SED-11/ 09-10 | Supply of drinking water through tankers in Staff Flats at AGVC | M/S R. K Builders | 5,96,310/- | 30.07.09 | 31.07.08 | 04.09.09 | -- | Do |
| 23/SED-11/09-10 | Maint work | Item rate | 25.06.09 | Single | 04.07.09 | 6 Nos | N.A | Yes | Agmt. 28 SED-11/ 09-10 | Renovation of OH Tank & its plate from etc in Office Complex CWGD-3 & SE/CWG-2 at AGVC | Shri. Mnage Ram | 45,6,65/- | 21.09.09 | 22.08.09 | 19.09.09 | -- | -- |
| 53/SED-11/08-09 | Maint work | Item rate | 22.08.08 | Single | 02.09.08 | 3 Nos | N.A | Yes | Agmt. 63 SED-11/ 08-09 | C/o S.W. Drain sewerage and sump well near Vihwa Shanti Stupa Millennium Park | Shri . P.J. Bhatia. | 9,96,089/- | 02.01.09 | 03.11.08 | 06.04.09 | -- | EOT granted without lavy of compensation |
| 90/SED-11/08-09 | Maint work | Item rate | 16.012.08 | Single | 26.12.08 | 2 Nos | N.A | Yes | Agmt. 96 SED-11/ 08.09 | Re-dev. Of 3 Nos Tube well at Millennium Park Sarai Kale Khan | M/S Anil & Bros Enterprises | 68,400/- | 11.04.09 | 16.02.09 | 09.04.09 | -- | -- |
| 28/SED-11/09-10 | Maint work | Item rate | 03.07.09 | Single | 15.07.09 | 7 Nos | N.A | Yes | Agmt. 24 SED-11/ 09-10 | C/o Gate and repair of site Officer= near Virat Cinema | M/S Consolidation Construction Co. | 60.000/- | 09.09.09 | 10.08.09 | 03.09.09 | -- | -- |
| 30/SED-11/09-10 | Maint work | Item rate | 22.08.09 | Single | 02.09.09 | 3 Nos | N.A | Yes | Agmt. 53 SED-11/ 09-10 | Cleaning, desilting & Covering of existing U.G. Water Storage Tank at Siri Fort Sports Complex | Shri Mahinder Kumar | 1,64,381/- | 11.11.09 | 13.10.09 | 26.10.09 | -- | -- |
| 108/SED-11/08-09 | Maint work | Item rate | 14.03.09 | Single | 21.03.09 | 6 Nos | N.A | Yes | Agmt. 2 SED-11/ 09-10 | P/L G.I. Water line for un-filtered sate supply at L.S.C water body Madan Gir | M/S New Ascent Construction. | 1,75,680/- | 02.06.09 | 03.05.09 | 01.06.09 | -- | -- |
| 18/SED-11/09-10 | Maint work | Item rate | 22.05.09 | Single | 30.05.09 | 4 Nos | N.A | Yes | Agmt. 19 SED-11/ 09-10 | Repair/jointing of W/L with internal & STP point at Lala Lajpat Rai Memorial Park Lahpat Nagar | M/S Arch Constn. | 2,17,985/- | 02.09.09 | 20.07.09 | 21.08.09 | -- | -- |
| 41/SED-11/09-10 | Maint work | Item rate | 19.08.09 | Single | 29.08.09 | 3 Nos | N.A | Yes | Agmt. 50 SED-11/ 09-10 | Renovation Office of CE, Head Quarter ‘B’ Block Vikas Sadan | Shri Mange Ram | 81,005/- | 10.11.09 | 11.10.09 | Work in progress | -- | -- |
| 44/SED-11/09-10 | Maint work | Item rate | 28.08.09 | Single | 05.09.09 | 5 Nos | N.A | Yes | Agmt. 51 SED-11/ 09-10 | Repair/ Renovation of Venetion Blinds at Vikas Sadan | Shri Rveev Sehgal | 4,11,896/- | 10.04.10 | 11.10.09 | Work in progress | -- | -- |
| 30/SED-11/09-10 | Maint work | Item rate | 22.08.09 | Single | 02.09.09 | 3 Nos | N.A | Yes | Agmt. 53 SED-11/ 09-10 | Cleaning, desilting & Covering of existing U.G. Water Storage Tank at Siri Fort Sports Complex | Shri Mahinder Kumar | 1,64,381/- | 11.11.09 | 13.10.09 | 26.10.09 | -- | Work Completed |
| 56/SED-11/09-10 | Maint work | Item rate | 24.09.09 | Single | 03.10.09 | 3 Nos | N.A | Yes | Agmt. 54 SED-11/ 09-10 | Constn. of Gate, Ramp & RCC Slab on drain at DDA land Dakshinpuri, near Virat Cinema. | M/S Arch Consts. | 1,46,928/- | 11.11.09 | 23.10.09 | Work in progress | -- | -- |
| 35/SED-11/09-10 | Maint work | Item rate | 07.09.09 | Single | 16.09.09 | 4 Nos | N.A | Yes | Agmt. 55 SED-11/ 09-10 | Cleaning of toilets, Pantries, sweeping and moping of Office corridors in Office Complex of CE (CWG) Q.C (Lab) & Division CGD-3 at AGVC. | Shri Mange Ram | 1,64,247/- | 24.10.10 | 25.10.09 | Work in progress | -- | -- |
| 37/SED-11/09-10 | Maint work | Item rate | 28.08.09 | Single | 05.09.09 | 5 Nos | N.A | Yes | Agmt. 56 SED-11/ 09-10 | Excavating, Carriage and Spreading of earth in Kabristan at Institutional area Tuglakabad | Shri Sumit Kumar Saroha | 7,36,668/- | 22.11.09 | 08.11.09 | Work in progress | -- | -- |