Details of Contractor Concluded During the Month of OCTOBER, 2010

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 76/SED-11 /09-10 | Maint work | Item rate | 11.12.09 | Single | 19.12.09 | 2 Nos | N.A | Yes | Agmt. 106 SED-11/ 09-10 | SH: Street scaping & beautification of road from Vikas Sadan to Safdarjang Terminal (Renovation of toilets & kiosks around Vikas Sadan) | Shri Ankur | 4,76,581/- | 06.04.10 | 07.03.10 | 03.04.10 | -- | -- |
| 84/SED-11 /09-10 | Maint work | Item rate | 06.02.10 | Single | 20.02.10 | 3 Nos | N.A | Yes | Agmt. 5 SED-11/ 10-11 | SH: Replacement and repair of Children Playing equipment worn out due to repeated use near Food Plaza at Millennium Park at Sarai Kale Khan. | M/s Bhawani industries | 14,98,620/- | 22.06.10 | 23.04.10 | 10.06.10 | -- | -- |
| 28/SED-11/08-09 | Dev. Work | Item rate | 18.07.09 | Single | 02.08.08 | 2 Nos. | N.A | Yes | Agmt. 67 SED-11/ 08-09 | SH: C/o Additional water reservoir near STP at Ladha Sarai for supplying the treated water to Qutab Golf Course. | M/s Avtar Singh Seers & Co. | 23,52,021/- | 28.01.09 | 29.11.08 | 15.10.09 | -- | EOT granted without lavy of compensation |
| 85/SED-11/09-10 | Maint work | Item rate | 18.12.09 | Single | 26.12.09 | 3 Nos | N.A | Yes | Agmt.104 SED-11/ 09-10 | SH: Day to Day maint. of cricket Practice Pitch at Millennium Park Sarai Kale Khan | M/s Om Parkash Constructions | 1,09,946/- | 06.09.10 | 07.03.10 | 03.09.10 | -- | -- |
| 89/SED-11/09-10 | Maint work | Item rate | 08.01.10 | Single | 16.01.10 | 3 Nos | N.A | Yes | Agmt.93 SED-11/ 09.10 | SH: Maint. & upkeep of B- Block cleaning &mopping of floors from basement to 7th floor i/c terrace & E & F ground floor and cleaning of toilets of all floors. | M/s Anil Enterprises | 15,22,240/- | 11.08.10 | 12.02.10 | 04.10.10 | -- | EOT granted without lavy of compensation |
| 91/SED-11/09-10 | Maint work | Item rate | 08.01.10 | Single | 16.01.10 | 3 Nos | N.A | Yes | Agmt.92 SED-11/ 09-10 | SH: Maint & upkeep of Housing Wing in D- Block all floors B. ment and terrace floor and B/M Hall Auction Hall, Gallary between A &C Block, shaft & toilets at Vikas Sadan. | M/s Anil enterprises | 8,94,520/- | 11.08.10 | 02.02.10 | 07.10.10 | -- | EOT granted without lavy of compensation |
| 87/SED-11/09-10 | Maint work | Item rate | 22.12.09 | Single | 02.01.10 | 3 Nos | N.A | Yes | Agmt.101 SED-11/ 09-10 | SH: Cleaning of toilets and Offices at all Floors i/c Basement & terrace in Press Building ESS Building Driver Room Fountains between A&B, B&C Block & open space from Press Building to C-Block Parking Gate NO.4, Vikas Sadan. | M/s Aleena Enterprises | 6,21,350/- | 18.08.10 | 19.02.10 | 07.10.10 | -- | EOT granted without lavy of compensation |
| 90/SED-11/09-10 | Maint work | Item rate | 06.01.10 | Single | 20.01.10 | 3 Nos | N.A | Yes | Agmt.100 SED-11/ 09-10 | SH: Cleaning of toilets Office of all floors i/c Basement and Terrace and Shaft in C – Block Vikas Sadan. | M/s Prime Services | 15,54,800/- | 15.08.10 | 16.02.10 | 07.10.10 | -- | EOT granted without lavy of compensation |
| 88/SED-11/09-10 | Maint work | Item rate | 06.01.10 | Single | 16.01.10 | 03 Nos | N.A | Yes | Agmt.99 SED-11/ 09-10 | SH: Maintanance & upkeep of ‘A’ Block cleaning and mopping of all floors i/c Basement and terrace and cleaning of all shafts etc. Vikas Sadan | M/s Prime Services | 8,11,200/- | 15.08.10 | 16.02.10 | 07.10.10 | -- | EOT granted without lavy of compensation |
| 83/SED-11/09-10 | Maint work | Item rate | 18.12.09 | Single | 26.12.09 | 2 Nos | N.A | Yes | Agmt.84 SED-11/ 09-10 | SH: Scavenging of circulation area & upkeep of drainage system at Vikas Sadan. | Shri Harainder Singh | 1,66,272/- | 24.07.10 | 25.01.10 | 23.08.10 | -- | EOT granted without lavy of compensation |
| 31/SED-11/10-11 | Maint work | Item rate | 170.08.10 | Single | 28.08.10 | 4 Nos | N.A | Yes | Agmt.38 SED-11/ 10-11 | SH: Water proofing for Block – B VIIth floor at Vikas Sadan. | Shri Harainder Singh | 9,21,736/- | 18.10.10 | 09.10.10 | 17.10.10 | -- | -- |
| 03/SED-11/10-11 | Maint work | Item rate | 21.07.10 | Single | 31.07.10 | 6 Nos | N.A | Yes | Agmt.34 SED-11/ 10-11 | SH: Renovation of Entry gate of Block A,B,C& C4 at Vikas Sadan. | M/s Sukhdev Sehgal | 3,68,731/- | 25.10.10 | 26.09.10 | 22.10.10 | -- | -- |
| 121/SED-11 /09-10 | Maint work | Item rate | 21.07.10 | Single | 27.07.10 | 4 Nos | N.A | Yes | Agmt.32 SED-11/ 10-11 | SH:- Repair of foot path from Safdarjung Flyover to Rajya Sabha Awas near Vikas Sadan. | Shri Sanjeev Kumar | 3,48,319/- | 30.10.10 | 16.09.10 | 18.10.10 | -- | -- |
| 11/SED-11/10-11 | Maint work | Item rate | 06.07.10 | Single | 14.07.10 | 3 Nos | N.A | Yes | Agmt.28 SED-11/ 10-11 | SH:- Renovation of Chief Legal Advisor Office in ‘B’ Block 6th floor, Vikas Sadan. | Shri Surender Bhardwaj | 3,09,700/- | 20.09.10 | 21.08.10 | 18.09.10 | -- | -- |
| 25/SED-11 /10-11 | Maint work | Item rate | 05.08.10 | Single | 13.08.10 | 3 Nos | N.A | Yes | Agmt.39 SED-11/ 10-11 | SH: Providing and laying of irrigation prinkler system at Sun Dial Point barapulla Nallah. | M/s Abbi Enterprise | 11,98,950/- | 10.11.10 | 11.10.10 | Work in Progress | -- | -- |
| 42/SED-11/10-11 | Maint work | Item rate | 26.08.10 | Single | 04.09.10 | 5 Nos | N.A | Yes | Agmt.40 SED-11/ 10-11 | SH: General repair & maintenance of Office complex Q.C. (Lab) at A.G.V. Complex. | Shri Ramesh | 2,20,035/- | 14.12.10 | 15.10.10 | Work in Progress | -- | -- |
| 20/SED-11 /10-11 | Maint work | Item rate | 05.08.10 | Single | 13.08.10 | 6 Nos | N.A | Yes | Agmt.41 SED-11/ 10-11 | SH: Re-boring of Tubewell by DTH Mehod in font of Kabristan at Distt. Center Saket. ( For Fire Fighting) | M/s Shri Datta krupa Enterprises | 3,34,444/- | 13.11.10 | 15.10.10 | Work in Progress | -- | -- |
| 22/SED-11/10-11 | Maint work | Item rate | 05.08.10 | Single | 13.08.10 | 6 Nos | N.A | Yes | Agmt.42 SED-11/ 10-11 | SH: Re-boring of Tubewell by DTH Method in front of Plot No. A – I at Distt. Center Saket. ( For Fire Fighting) | M/s Shri Datta krupa Enterprises | 3,41,900/- | 13.11.10 | 15.10.10 | Work in Progress | -- | -- |
| 21/SED-11 /10-11 | Maint work | Item rate | 05.08.10 | Single | 13.08.10 | 6 Nos | N.A | Yes | Agmt.43 SED-11/ 10-11 | SH: Re-boring of Tubewell by DTH Method near underground water tank at Distt. Center Saket. (For Fire Fighting) | M/s Shri Datta krupa Enterprises | 3,36,714/- | 13.11.10 | 15.10.10 | Work in Progress | -- | -- |
| 34/SED-11/10-11 | Maint work | Item rate | 23.08.10 | Single | 04.09.10 | 5 Nos | N.A | Yes | Agmt.44 SED-11/ 10-11 | SH: Repair & Raising of path walking tracks of Children Park at Lado Sarai. | M/s Reyansh Constructions | 9,06,123/- | 15.12.10 | 16.10.10 | Work in Progress | -- | -- |
| 09/SED-11/10-11 | Maint work | Item rate | 06.07.10 | Single | 14.07.10 | 2 Nos | N.A | Yes | Agmt.45 SED-11/ 10-11 | SH: Dry Cleaning of Sofa Sets. | M/s Super Care | 1,99,310/- | 14.10.11 | 15.10.10 | Work in Progress | -- | -- |
| 38/SED-11 /10-11 | Maint work | Item rate | 23.08.10 | Single | 31.08.10 | 3 Nos | N.A | Yes | Agmt.46 SED-11/ 10-11 | SH: Maint. & up-keep of Housing wing in D- Block all floors (G.F, FF, S.F, TF) Basement Terrace floor, Badmintan Hall, Action Hall, Gallery between A& C Block shafts & Toilets at Vikas Sadan. | M/s Aleena Enterprises | 8,73,600/- | 15.04.11 | 15.10.10 | Work in Progress | -- | -- |
| 41/SED-11/10-11 | Maint work | Item rate | 03.09.10 | Single | 14.09.10 | 2 Nos | N.A | Yes | Agmt.47 SED-11/ 10-11 | SH: Supplying of Drinking water through tankers in Staff Flats at A.G.V. Complex . | M/s Deshraj Bhirawa | 8,06,895/- | 14.10.11 | 15.10.10 | Work in Progress | -- | -- |
| 32/SED-11/10-11 | Maint work | Item rate | 23.08.10 | Single | 31.08.10 | 3 Nos | N.A | Yes | Agmt.48 SED-11/ 10-11 | SH: Replacement of damaged/ broken signage, S/S direction Boards at Millennium Park Sarai Kale Khan. | Shri Harinder Singh | 9,41,784 | 14.11.10 | 15.10.10 | Work in Progress | -- | -- |
| 33/SED-11/10-11 | Maint work | Item rate | 23.08.10 | Single | 31.08.10 | 3 Nos | N.A | Yes | Agmt.49 SED-11/ 10-11 | SH: Maint & upkeep of A – Block, cleaning & mopping of all floors i/c basement & terrace & cleaning of toilet, all shafts etc. | M/s Anil Enterprises | 7,44,900/- | 15.11.10 | 16.10.10 | Work in Progress | -- | -- |
| 36/SED-11/10-11 | Maint work | Item rate | 23.08.10 | Single | 31.08.10 | 3 Nos | N.A | Yes | Agmt.50 SED-11/ 10-11 | SH: Maint & upkeep of B– Block cleaning & mopping of floors from basement to 7th floor i/c terrace & E & F ground floor and cleaning of toilet of all floors. | M/s Anil Enterprises | 13,88,400/- | 15.04.11 | 16.10.10 | Work in Progress | -- | -- |
| 39/SED-11/10-11 | Maint work | Item rate | 18.08.10 | Single | 28.08.10 | 3 Nos | N.A | Yes | Agmt.51 SED-11/ 10-11 | SH: Cleaning of Toilets Office at all floors and shaft i/c basement and terrace in Press Building, ESS Building, Driver Room, Fountains between A & B, B & C Block open space from Press Building to ‘C’ Block, Dustbin Car Parking Gate No.4 | M/s Prime Services | 5,49,900/- | 16.04.11 | 17.10.10 | Work in Progress | -- | -- |
| 37/SED-11/10-11 | Maint work | Item rate | 23.08.10 | Single | 04.09.10 | 3 Nos | N.A | Yes | Agmt.52 SED-11/ 10-11 | SH: Cleaning of Toilets Office at all floors i/c basement and terrace and shaft in ‘C’ Block. | M/s Prime Services | 14,58,600/- | 16.04.11 | 17.10.10 | Work in Progress | -- | -- |
| 23/SED-11/10-11 | Maint work | Item rate | 05.08.10 | Single | 13.08.10 | 4 Nos | N.A | Yes | Agmt.53 SED-11/ 10-11 | SH: Providing & laying C.I. Feeder line at Distt. Centre Saket. | M/s Yash Constn | 15,47,899/- | 19.11.10 | 21.10.10 | Work in Progress | -- | -- |
| 26/SED-11/10-11 | Maint work | Item rate | 09.08.10 | Single | 21.08.10 | 3 Nos | N.A | Yes | Agmt.54 SED-11/ 10-11 | SH: Cleaning and desilting of Chambers (Annual Maintence ) | Shri Ankur | 1,40,807/- | 22.10.11 | 23.10.10 | Work in Progress | -- | -- |
| 27/SED-11/10-11 | Maint work | Item rate | 09.08.10 | Single | 21.08.10 | 3 Nos | N.A | Yes | Agmt.55 SED-11/ 10-11 | SH: General repair of Division Office CGD – 3 & SE/CC – 2 at A.G.C. Complex. | Shri Ankur | 2,75,202 | 22.04.11 | 23.10.10 | Work in Progress | -- | -- |
| 15/SED-11/10-11 | Maint work | Item rate | 22.07.10 | Single | 31.07.10 | 2 Nos | N.A | Yes | Agmt.56 SED-11/ 10-11 | SH: Disinfection & Rodent Control measures at Vikas Sadan. | M/s Dhawan Pesticides | 1,31,566/- | 22.10.11 | 23.10.10 | Work in Progress | -- | -- |
| 29/SED-11/10-11 | Maint work | Item rate | 09.08.10 | Single | 21.08.10 | 4 Nos | N.A | Yes | Agmt.57 SED-11/ 10-11 | SH: Re-development of 3 Nos. Tube well (Existing) in Millennium Park along Road at Sarai Kale Khan. | M/s Shri Datta krupa Enterprises | 1,32,300/- | 22.12.10 | 23.10.10 | Work in Progress | -- | -- |
| 24/SED-11/10-11 | Maint work | Item rate | 23.08.10 | Single | 28.08.10 | 6 Nos | N.A | Yes | Agmt.58 SED-11/ 10-11 | SH: C/o Pump House, boundary wall and covering of Tank at Siri Fort Sport Complex. | M/s Globe Construction Co. | 11,48,200/- | 24.11.10 | 25.10.10 | Work in Progress | -- | -- |
| 33/SED-11/10-11 | Maint work | Item rate | 23.08.10 | Single | 31.08.10 | 4 Nos | N.A | Yes | Agmt.59 SED-11/ 10-11 | SH: Reparing and raising of B/Wall of Qutab Nursary towards peripherals Road of Vill. Lado Sarai in front of Tauern Green Restaurant Golf Course | M/s Reyansh Constn. | 4,39,345/- | 15.12.10 | 01.11.10 | Work in Progress | -- | -- |